## Slide 1: SRMMTC Status Update
Toon Norp
KPN
SRMMTC Rapporteur
3GPP TSG-SA WG1 Meeting #64
San Francisco, CA, USA, 11 – 15 November 2013
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: SRMMTC Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#62
Notes: 1

## Slide 3: SRMMTC Progress
Progress made at this meeting
  Work Item approved
  CR to move bulk/optimised charging into 22.115
Work/Study Item Completion: 0%
Notes: 1

## Slide 4: SRMMTC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Notes: 1

## Slide 5: SRMMTC Completion Date
Target completion date in WID: 12/2014 SP#66
Current target completion date: 12/2014 SP#66
Will target completion date be met? Yes
Notes: 1

## Slide 6: SRMMTC Planning/Progress
Topics to focus on at SA1#65 (Jan 2014):
  none
Planning for subsequent meetings
  SA1#66 (May 2014)
    none
  SA1#67 (Aug 2014)
    none
  SA1#67 (Nov 2014)
    Decide which items to retain or remove
Notes: 1

## Slide 7: Work plan between meetings
None
Notes: 1

## Slide 8: SRMMTC Progress Estimate
Estimated percentage completion:
  SA1#65 (Jan 2014): 5%
  SA1#66 (May 2014): 10%
  SA1#67 (Aug 2014): 20%
  SA1#68 (Nov 2014): 100%
  In Q4 2014 it is expected that it will be clear what WIDs SA2 will be working on for Release 13. That is the time to do decide which items to retain, remove from Release 13.
Notes: 1

## Slide 9: SRMMTC Agreed documents
List of agreed documents at this meeting:
S1-135307 | KPN (rapporteur) | 22.115 v12.2.0: Bulk charging records for roaming, interconnect, conveyance and usage charging, and charging to third parties
Notes: 1