## Slide 1: IOPS Status Update
Paul Piggin
General Dynamics Broadband
IOPS Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: IOPS Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#63
Notes: 1

## Slide 3: IOPS Progress
Progress made at this meeting
  None
Work Item Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: IOPS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: IOPS Completion Date
Target completion date in WID: <09/2014> SP#65
Current target completion date: <09/2014> SP#65
Will target completion date be met? Yes
Expected date to send TS to SA plenary:
  For information: SA1#66 (05/2014)
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: IOPS Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Analysis of each potential requirement’s feasibility from the TR
  Consolidation of potential requirements
  Impact of subscriber and service management on requirements due to Isolated operation
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Finalise all requirements
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: IOPS Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 50%
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: IOPS Agreed documents
List of agreed documents at this meeting:
  None
Notes: 1