## Slide 1: SEES Status Update
Toon Norp
KPN
SEES Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Notes: 1

## Slide 2: SEES Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130505
Notes: 1

## Slide 3: SEES Progress
Progress made at this meeting
  4 use cases and potential requirements updated
  3 M2M use cases added
  1 application related use case added
  Information added about OMA and GSMA APIs
Work/Study Item Completion: 60%
Draft TR 22.853 Completion: 60%
Notes: 1

## Slide 4: SEES Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: ~3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Number of Drafting session participants: 30
Notes: 1

## Slide 5: SEES Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 06/2014 SP#65
Will target completion date be met? Yes
Expected date to send TS to SA plenary:
  For information: SA1#65 (01/2014)
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: SEES Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Consolidation of potential requirements
  Add info on what is specified for other interfaces/APIs (e.g. Rx, Tsp)
  Operational requirements from 3rd party service providers on API/Interface (e.g. single interface or multiple interfaces)
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Conclusions
    Normative CRs
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Align process of consolidation of requirements
  Tentative start date: 01/03/2014
Notes: 1

## Slide 8: SEES Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 80%
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: SEES Agreed documents
List of agreed documents at this meeting:
S1-140172 | KPN | SEES use case on communication pattern
S1-140173 | NEC | Use Case on M2M service provider setting via MTC Server various parameters for communication with is MTC devices
S1-140174 | Huawei | Use Case on monitoring service for application usage
S1-140176 | Huawei | Clarification of area for SEES real-time exposure of UEs movement
S1-140177 | Huawei | Clarify charging model change can be done during communication
S1-140178 | Huawei | SEES relation with OMA and GSMA APIs
S1-140241 | Ericsson | Revision of Use case on Connection Properties Exposure
S1-140315 | Ericsson/China Mobile | Suggested changes to Background traffic Use Cases
S1-140308 | Rapporteur | TR22.853v0.4.0
S1-140309 | Rapporteur | Cover page for presentation to SA
Notes: 1