## Slide 1: MCPTT Status Update
David Cypher
US Department of Commerce
MCPTT Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCPTT Status
Is this a new WI? n
This WI has been approved at SP#62
  Approved WID is in tdoc SP-130728
Notes: 1

## Slide 3: MCPTT Progress
Progress made at this meeting
  Began populating sections in the skeleton TS. Topics discussed were floor control; audio performance; general PTT Group calls and PTT Private Calls and their interactions; talker identification; and late call entry
Work Item Completion: 8 %
Draft TS 22.179 Completion: 8 %
Controversial issues
  incompleteness
Notes: 1

## Slide 4: MCPTT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Number of Drafting session participants: 34
Notes: 1

## Slide 5: MCPTT Completion Date
Target completion date in WID: 09/2014 SP#65
Current target completion date: 09/2014 SP#65
Will target completion date be met? <y>
Expected date to send TS to SA plenary:
  For information: SA1#64 (06/2104)
  For approval: SA1#65 (09/2014)
Notes: 1

## Slide 6: MCPTT Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Definitions and terms
  PTT Group and PTT Private Setup requirements
  Security, Privacy, and Personality Management
  TIA TR8.8 input
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Apply new numbering procedural requirement
    Apply new core module procedural requirement
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Integrate NPSTC- and TIA TR8.8- requirements and definitions
    To fill in empty sections
    To complete sections started at SA1#65
  If available, consider other SDO’s requirements.
  Tentative start date: 31/03/2014
Notes: 1

## Slide 8: MCPTT Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): <70%>
  SA1#67 (Aug 2014): <100%>
Notes: 1

## Slide 9: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-140182 | Home Office (UK) | Floor Control for Mission Critical PTT
S1-140184 | Ericsson | Audio PTT Call performance
S1-140185 | US Department of Commerce | Requirements for push to talk relating to private calls
S1-140186 | US Department of Commerce | Requirements for push to talk interactions between group calls and private calls
S1-140187 | US Department of Commerce | Requirements for push to talk relating to Talker ID
S1-140188 | Qualcomm Incorporated | Definitions for MCPTT Users
S1-140189 | US Department of Commerce | Requirements for push to talk for group calls
S1-140190 | US Department of Commerce | Requirements for push to talk relating to late call entry
S1-140191 | US Department of Commerce | Requirements for push to talk relating to call monitoring
Notes: 1