## Slide 1: FS_ACDC Status Update
Atsushi Minokuchi
NTT DOCOMO
FS_ACDC Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ACDC Status
Is this a new WI? N
This WI has been approved at SP#57
  Approved WID is in tdoc SP-120546
Update of WID has been approved at SP#61
  Approved WID is in tdoc SP-130415
Notes: 1

## Slide 3: FS_ACDC Progress
Progress made at this meeting
  Use cases or relevant texts were agreed for : roaming, network sharing, interaction or relation with EAB/PMOC/SCM, consideration on charging/security, overview on existing access mechanisms.
  Conclusion was added.
Study Item Completion: 70%
Draft TR 22.806 Completion: 70%
Notes: 1

## Slide 4: FS_ACDC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4 (incl. the normative work)
Number of Drafting session participants: 20
Notes: 1

## Slide 5: FS_ACDC Completion Date
Target completion date in WID: 03/2014 SP#63
Current target completion date: 06/2014 SP#64
Will target completion date be met? y
Expected date to send TR to SA plenary:
  For information: SA1#65 (01/2014)
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_ACDC Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Clean up and Finalize TR
    To reflect outcome of SCM-related discussion
    To clarify whether to include the connected mode case
    To include background info into Annex.
  (Set up the normative work, CR drafting)
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    (CR drafting (cont. if needed))
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Clean up TR to reflect outcome of SCM-related discussion (not editorial)
  Normative work WID, cosigners.
  Tentative start date: TBD
Notes: 1

## Slide 8: FS_ACDC Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 90%
Notes: 1

## Slide 9: FS_ACDC Agreed documents
List of agreed documents at this meeting:
S1-140058 | Rapporteur | ACDC TR: clean up, incl. by using the term “ACDC category”
S1-140273 | Rapporteur | TR22.806 v0.5.0
S1-140324 | Qualcomm Incorporated | ACDC Use Case: Roaming compatibility when ACDC categorization is honoured in roaming UEs
S1-140198 | Qualcomm Incorporated | ACDC Use Case: VPLMN not honouring ACDC categorization in roaming UEs
S1-140061 | NTT DOCOMO | ACDC use case: network sharing in ACDC
S1-140199 | Qualcomm Incorporated | ACDC Gap Analysis and Backwards Compatibility with Existing Access Control Mechanisms
S1-140312 | NTT DOCOMO | ACDC use case: further clarification on interaction with other forms of access control - EAB
S1-140201 | NTT DOCOMO | ACDC analysis: relationship with PMOC
S1-140204 | NTT DOCOMO | ACDC analysis: relationship with SCM
S1-140119 | LG Electronics, Inc. | Addition of FS_SCM_LTE TR to Reference Section of FS_ACDC TR
S1-140066 | NTT DOCOMO | ACDC analysis: considerations on charging
S1-140202 | NTT DOCOMO | ACDC analysis: considerations on security
S1-140255 | NTT DOCOMO | ACDC potential requirements
S1-140203 | NTT DOCOMO | ACDC conclusion
Notes: 1