## Slide 1: FS_IOPS Status Update
Paul Piggin
General Dynamics Broadband
FS_IOPS Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_IOPS Status
Is this a new WI? No
This WI has been approved at SP#60
  Approved WID is in tdoc SP-130596
Notes: 1

## Slide 3: FS_IOPS Progress
Progress made at this meeting
  Potential requirements numbering
  Modified definition of Mobile eNB to Nomadic eNB
  Addition of 2 definitions
  Removal of FFSs in the problem statement
  Alignment of potential requirements language
  Grouping of potential requirements
  Agreement of conclusion and recommendations
Work/Study Item Completion: 90%
Draft TR 22.897 Completion: 90%
Controversial issues
  None
Notes: 1

## Slide 4: FS_IOPS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_IOPS Completion Date
Target completion date in WID: <06/2014> SP#64
Current target completion date: <06/2014> SP#64
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#65 (01/2014)
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_IOPS Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Is user interaction needed to opt-in or opt-out of Isolated E-UTRAN operation?
  What are the operational aspects for the Isolated E-UTRAN to obtain minimum subscription data?
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    None – FS_IOPS is expected to be completed
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: FS_IOPS Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 100%
Notes: 1

## Slide 9: FS_IOPS Agreed documents
List of agreed documents at this meeting:
S1-140083 | Rapporteur | Editorial changes to TR 22.897 V0.2.0 following SA1#64
S1-140226 | Rapporteur | The addition of potential requirement labels to TR 22.897 V0.2.0
S1-140227 | General Dynamics Broadband UK | Reviewing the use of the term Mobile eNB (MeNB) in FS_IOPS
S1-140264 | General Dynamics Broadband UK | Addressing the FFSs in TR 22.897 V0.2.0
S1-140295 | Rapporteur | FS_IOPS potential requirements, conclusions and recommendations
S1-140262 | Rapporteur | TR22.897
Notes: 1