## Slide 1: FS_SCIPTO Status Update
Eric Siow
Intel
FS_CSIPTO Rapporteur
3GPP TSG-SA WG1 Meeting #64
San Francisco, CA, USA, 11 – 15 November 2013
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CSIPTO Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130417
Notes: 1

## Slide 3: C_SIPTO Progress
Progress made at this meeting
  Definition of Optimal and Suboptimal PDN Connection agreed
  FFS on CSIPTO Impact on APN-AMR Addressed
  Clarification of requirements in On-Demand & Always-On Dual PDN Connection use cases agreed
Work/Study Item Completion: 65%
Draft TR 22.828 Completion: 65%
Controversial issues
  None
Notes: 1

## Slide 4: FS_CSIPTO Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: None
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_CSIPTO Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 06/2014 SP#64
Will target completion date be met? Yes
If not, change target completion date to:
Expected date to send TR 22.828 to SA plenary:
  For information: SA1#65 (01/2014)
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_CSIPTO Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Review and discuss any potential use cases
  Consolidate general requirements
  Clean up and conclusion of TR
  Discuss normative phase
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  New contributions
  Tentative start date: 1/27/2014
Notes: 1

## Slide 8: FS_CSIPTO Progress Estimate
Estimated percentage completion:
  SA1#65 (Jan 2014): 65%
  SA1#66 (May 2014): 90%
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: FS_CSIPTO Agreed documents
S1-140274 | Intel; Orange; Samsung ; Sony Mobile | Definition of Optimal and Suboptimal PDN Connections in Non-IMS Services
S1-140275 | Intel; Orange; Samsung ; Sony | Definition of Optimal and Suboptimal PDN Connections in IMS Services
S1-140276 | Sony Mobile; Intel | Clarification of Long-Lived Flows; CSIPTO for Non-IMS Services
S1-140029 | Samsung; Intel | Revision of Requirements in CSIPTO On-Demand Dual PDN Connection
S1-140079 | Intel; Samsung | Revision of Requirements in CSIPTO Always-on Dual PDN Connection
S1-140277 | Intel; Orange; Samsung; Sony Mobile | CSIPTO Impact on APN-AMBR
S1-140278 | Rapporteur | TR 22.828v0.2.0 - CSIPTO
S1-140297 | Rapporteur | Cover Sheet for CSIPTO
Notes: 1