## Slide 1: FS_UC_SPOOF Status Update
Greg Schumacher
Sprint
FS_UC SPOOF Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Notes: 1

## Slide 2: FS_UC_SPOOF Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#63
Notes: 1

## Slide 3: FS_UC_SPOOF Progress
Progress made at this meeting
  WID has been agreed
Work/Study Item Completion: 0%
Draft TR 22.8ab Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: FS_UC_SPOOF Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_UC_SPOOF Completion Date
Target completion date in WID: 12/2014 SP#66
Current target completion date: 12/2014 SP#66
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#67 (8/2014)
  For approval: SA1#68 (11/2014)
Notes: 1

## Slide 6: FS_UC_SPOOF Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Skeleton TR
  Introduction/scope
  Use cases
  Potential requirements
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Use cases
    Potential requirements
  SA1#68 (Nov 2014)
    Potential requirements
    Clean-up
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Socialize use cases
Notes: 1

## Slide 8: FS_UC_SPOOF Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 33%
  SA1#67 (Aug 2014): 67%
  SA1#68 (Nov 2014): 100%
Notes: 1