## Slide 1: MCPTT Status Update Mission Critical Push to Talk over LTE
David Cypher
US Department of Commerce
MCPTT Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCPTT Status
Is this a new WI? n
This WI has been approved at SP#62
  Approved WID is in tdoc SP-130728
Notes: 1

## Slide 3: MCPTT Progress
Progress made at this meeting
  Ten empty TS sections now have some requirements
Work/Study Item Completion: 50%
Draft TS 22.179 Completion: 60%
Controversial issues
  New definitions not created from the requirements
  US dominated requirements
  What to do with performance related material
  What is expected by the interworking/legacy requirements
Notes: 1

## Slide 4: MCPTT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 7
Number of slots requested for next meeting
  sum of plenary and drafting slots: 15
Number of Drafting session participants: ??
Notes: 1

## Slide 5: MCPTT Completion Date
Target completion date in WID: <09/2014> SP#65
Is current completion date the same as above? <n>
  If not, current target completion date: <12/2014> SP#66
Will target completion date be met? <n>
  If not, change target completion date to:
    <12/2014> SP#66
Expected date to send TS to SA plenary:
  For information: SA1#65 (09/2014)
  For approval: SA1#xx (12/2014)
Notes: 1

## Slide 6: MCPTT Planning/Progress
Topics to focus on at adhoc SA1 (July 2014):
  Examine application of new definitions to requirements
  Complete empty sections
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Formal company contributions from OMA and TCCE
  SA1#68 (Nov 2014)
    <Short list of topics>
  <Until close of WI as defined in WID>
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None expected due to short time frame between this meeting and adhoc meeting.
Notes: 1

## Slide 8: MCPTT Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): <80%>
  SA1#68 (Nov 2014): <100%>
  <Until expected Completion Date>
Notes: 1

## Slide 9: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-141147 | Motorola Solutions Inc., Harris Corporation, US Department of Commerce | Requirements for Audio / Voice Quality
S1-141315 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for PTT Priority Requirements
S1-141316 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for personality management
S1-141317 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for location
S1-141318 | UK Home Office | Proposed Merged Security Requirements for MCPTT
S1-141320 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for interworking with Legacy Land Mobile Radio
S1-141321 | French Ministry of Interior | Inter System Operations Requirements
S1-141407 | US Department of Commerce, General Dynamics UK Ltd, T-Mobile USA Inc., Blackberry | Service description for Section 4.1, Overview
S1-141408 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Additional Floor control requirements, section 4.2
S1-141409 | US Department of Commerce | PTT vs MCPTT
Notes: 1

## Slide 10: MCPTT Agreed documents
List of agreed documents at this meeting: cont
S1-141410 | Alcatel-Lucent, US Department of Commerce | Modifications to a single Floor control requirement on hierarchy in section 4.2
S1-141411 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Additional General Group Call requirements, section 4.3
S1-141412 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for Broadcast / Announcement Group Calls
S1-141413 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for Dynamic Group management
S1-141415 | Motorola Solutions Inc., Harris Corporation, US Department of Commerce | Additional Requirements for Audio PTT Call Performance
S1-141416 | Motorola Solutions Inc., Harris Corporation, US Department of Commerce | Additional Requirements for Late Call Entry Performance
S1-141418 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for Emergency Group Calls
S1-141419 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for Imminent Peril Call
S1-141544 | UK Home Office | Group Management for MCPTT
S1-141584 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for Emergency Alert
S1-141585 | Motorola Solutions | Add definition of “participant type” to 3.1
S1-141586 | Alcatel-Lucent | EPS priority management
S1-141587 | Harris Corporation, Motorola Solutions Inc., US Department of Commerce | Requirements for interworking with Project 25
Notes: 1