## Slide 1: eWebRTCi Status Update enhanced WebRTC interworking
Betsy Covell
Alcatel-Lucent
eWebRTCi Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: eWebRTCi Status
Is this a new WI? no
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140166
Notes: 1

## Slide 3: eWebRTCiProgress
Progress made at this meeting
  Agreed to
    Use case for support of end to end WebRTC bearer support over IMS
    Requirements for support of end to end WebRTC bearer support over IMS
Work/Study Item Completion: 90%
Controversial issues
  none
Notes: 1

## Slide 4: eWEbRTCi Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: eWebRTCi Completion Date
Target completion date in WID: 09/2014 SA# 65
Will target completion date be met? y
Notes: 1

## Slide 6: eWebRTCi Planning/Progress
Topics to focus on at SA1#67 (August 2014):
  Any gaps identified
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Any gaps identified

## Slide 7: Work plan between meetings
Email discussion
  Any gaps identified

## Slide 8: eWebRTCi Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%

## Slide 9: eWebRTCi Agreed documents
List of agreed documents at this meeting:
S1-141531 | Alcatel-Lucent | Use case for end to end WebRTC bearer support over IMS
S1-141532 | Alcatel-Lucent | Support for end to end WebRTC bearer support over IMS
Notes: 1