## Slide 1: IOPS Status Update
Ellie Bramer
General Dynamics UK Ltd
IOPS Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: IOPS Status
Is this a new WI? No
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140167
Notes: 1

## Slide 3: IOPS Progress
Progress made at this meeting
  Modification to WID: new TS agreed
  Normative requirements regarding initiation of Isolated E-UTRAN operation, ongoing operation and security and subscriber management
Work Item Completion: 60%
Draft TS 22.xxx Completion: 60%
Controversial issues
  None
Notes: 1

## Slide 4: IOPS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 30
Notes: 1

## Slide 5: IOPS Completion Date
Target completion date in WID: <09/2014> SP#65
Is current completion date the same as above? Yes
Will target completion date be met? Yes
Expected date to send <TS> to SA plenary:
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: IOPS Planning/Progress
Topics to focus on at SA1#67 (August 2014):
  Security aspects
  Termination of Isolated E-UTRAN operation
  Finalise all requirements
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: IOPS Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): <100%>
Notes: 1

## Slide 9: IOPS Agreed documents
List of agreed documents at this meeting:
S1-141558 | NSN | Updated WID on Isolated E-UTRAN Operation for Public Safety (IOPS)
S1-141432 | General Dynamics UK Ltd | Definitions and abbreviations for Isolated E-UTRAN operation
S1-141433 | General Dynamics UK Ltd | Service description for Isolated E-UTRAN operation
S1-141556 | General Dynamics UK Ltd | General operation, subscriber and service management for Isolated E-UTRAN
S1-141435 | General Dynamics UK Ltd | Initiation of Isolated E-UTRAN Operation
S1-141557 | General Dynamics UK Ltd | Ongoing Isolated E-UTRAN Operation
S1-141528 | Rapporteur | Draft TS
Notes: 1