## Slide 1: FS_CSIPTO Status Update
Eric Siow
Intel
FS_CSIPTO Rapporteur
3GPP TSG-SA WG1 Meeting #64
San Francisco, CA, USA, 11 – 15 November 2013
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CSIPTO Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130417
Notes: 1

## Slide 3: FS_CSIPTO Progress
Progress made at this meeting
  Added new requirement to address APN AMBR
  Remove IMS use case and requirement
  Complete consolidation of potential requirements
  Identified items for considerations on charging; security; evolution and rollout; IMS
Work/Study Item Completion: 100%
Draft TR 22.828 Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: FS_CSIPTO Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: None
Number of slots requested for next meeting
  sum of plenary and drafting slots: None
Notes: 1

## Slide 5: FS_CSIPTO Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 06/2014 SP#64
Will target completion date be met? Yes
If not, change target completion date to:
Expected date to send TR 22.828 to SA plenary:
  For information: SA1#65 (01/2014)
  For agreement: SA1#66 (05/2014)
  For approval: SP#64 (06/2014)
Notes: 1

## Slide 6: FS_CSIPTO Planning/Progress
Completed
Notes: 1

## Slide 7: Work plan between meetings
None
Notes: 1

## Slide 8: FS_CSIPTO Progress Estimate
Estimated percentage completion:
  SA1#65 (Jan 2014): 65%
  SA1#66 (May 2014): 100%
Notes: 1

## Slide 9: FS_CSIPTO Agreed documents
S1-141119 | Samsung | Refinements on potential impacts for CSIPTO use cases 3 & 4
S1-141132 | Intel (Rapporteur) | Addition of Requirement numbers to TR
S1-141138 | Intel; Samsung ; Interdigital; Sony Mobile; T-Mobile USA | Considerations on charging for CSIPTO
S1-141139 | Intel; Samsung ; Interdigital; Sony Mobile; T-Mobile USA | Considerations on evolution and rollout for CSIPTO
S1-141561 | Intel; Samsung ; Interdigital; Sony Mobile; T-Mobile USA | Proposed conclusion for TR22.828
S1-141142 | Intel; Samsung ; Interdigital; Sony Mobile; T-Mobile USA; China Mobile; China Telecom; KPN; ACER | Proposed text for CSIPTO consolidated requirement
S1-141188 | Intel (Rapporteur) | MCC editorial and formatting changes to TR22.828
S1-141477 | Orange | Revisions to 4.1.6 and 4.2.6 potential requirement
S1-140478 | Intel; Samsung ; Interdigital; Sony Mobile; T-Mobile USA; China Mobile; China Telecom; KPN; ACER | Revision of APN-AMBR note and add requirement
Notes: 1

## Slide 10: FS_CSIPTO Agreed documents
S1-141479 | Intel; Interdigital; Sprint; Samsung; Sony Mobile; T-Mobile | Considerations on security for CSIPTO
S1-141496 | Intel; Samsung ; Interdigital; Sony Mobile; T-Mobile USA; China Mobile; China Telecom; KPN; ACER | Revision for CSIPTO Consolidated Requirements
S1-141515 | Intel (Rapporteur) | Revised CSIPTO TR v1.1.0
S1-141521 | Intel (Rapporteur) | Cover sheet for CSIPTO
S1-141566 | Intel; Samsung ; Interdigital; Sony Mobile; T-Mobile USA; China Mobile; China Telecom; KPN; ACER; Orange; Sprint; Mediatek | Proposed WID for CSIPTO
S1-141533 | Intel; Samsung; Sony Mobile; Interdigital | Removal of IMS Use Case and Requirements
S1-141543 | Ericsson; NSN; Intel; Samsung; Sony Mobile; Interdigital; Nokia | Considerations on IMS for CSIPTO
Notes: 1