## Slide 1: FS_eICBD Status Update
Toon Norp
KPN
FS_eICBD Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-18 May 2014
Notes: 1

## Slide 2: FS_eICBD Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130418
Notes: 1

## Slide 3: FS_eICBD Progress
Progress made at this meeting
  Use case added on charging
  Use case added on offloading
  Updates of use cases security, service discovery, global IP address, IP connection, fallback from ProSe direct communication
Work/Study Item Completion: 70%
Draft TR 22.807 Completion: 70%
Notes: 1

## Slide 4: FS_ICBD Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: -
Notes: 1

## Slide 5: FS_eICBD Completion Date
Target completion date in WID: 08/2014 SP#65
Current target completion date: 08/2014 SP#65
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: FS_eICBD Planning/Progress
Topics to focus on at SA1#66 (May 2014):
    Consolidated potential requirements
    Conclusions
    Plan to start normative WID and normative CRs
Planning for subsequent meetings
  None
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Alignments of contributions
  Tentative start date: <01/06/2014>
Notes: 1

## Slide 8: FS_eICBD Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: FS_eICBD Agreed documents
List of agreed documents at this meeting:
S1-141480 | Interdigital, KPN | Proposed missing requirements for eICBD security use case
S1-141239 | Interdigital, KPN | Corrections to Service Discovery use case
S1-141481 | KPN, Interdigital | Corrections to IP connection establishment use cases
S1-141482 | KPN, Interdigital | eICBD Charging Use Case
S1-141483 | KPN | Offloading IP connection between devices use case
S1-141516 | Rapporteur | TR22.807 for updates at this meeting
S1-141516 | Rapporteur | Cover page for TR22.807
Notes: 1