## Slide 1: FS_MBSP Status Update Study on Multimedia Broadcast Supplement for PWS
Eddy Hall
Qualcomm Incorporated
FS_MBSP Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MBSP Status
Is this a new WI? No
This WI has been approved at SP#62
  Approved WID is in tdoc SP-130599
Notes: 1

## Slide 3: FS_MBSP Progress
Progress made at this meeting
  Agreement on use cases covering initiation, broadcast area, linking, and backwards compatibility, including requirements
Work/Study Item Completion: 59%
Draft TR 22.815 Completion: 59%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MBSP Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: FS_MBSP Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 09/2014 SP#65
Will target completion date be met? Yes
Notes: 1

## Slide 6: FS_MBSP Planning/Progress
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Consolidation of potential requirements
    Conclusion
    Finalize TR
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Editorial TR work
  Derive requirements from existing use cases
  Socialise conclusions
Notes: 1

## Slide 8: FS_MBSP Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: FS_MBSP Agreed documents
List of agreed documents at this meeting:
S1-141485 | Qualcomm Inc | Initiation of multimedia broadcast supplemental to PWS
S1-141484 | Sprint | PWS multi-media broadcast areas
S1-141487 | Sprint | PWS multi-media linked messages
S1-141488 | Sprint | Multi-media PWS capable UEs in a PLMN only broadcasting text PWS
S1-141491 | Sprint | Separated text and multi-media PWS messages
S1-141519 | Rapporteur | TR22.815 to include agreements at this meeting
Notes: 1