## Slide 1: FS_UC_SPOOF Status Update Service aspects for dealing with User Control over spoofed calls
Greg Schumacher
Sprint
FS_UC_SPOOF Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_UC_SPOOF Status
Is this a new WI? y
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140074
Notes: 1

## Slide 3: FS_UC_SPOOF Progress
Progress made at this meeting
  Introduction, scope, 3 use cases
Work/Study Item Completion: 15%
Draft TR 22.898 Completion: 15%
Controversial issues
  None
Notes: 1

## Slide 4: FS_UC_SPOOF Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: <1
Number of slots requested for next meeting
  sum of plenary and drafting slots:1
Notes: 1

## Slide 5: FS_UC_SPOOF Completion Date
Target completion date in WID: <12/2014> SP#66
Is current completion date the same as above? Y
Will target completion date be met? y
Expected date to send TR to SA plenary:
  For information: SA1#67 (8/2014)
  For approval: SA1#68 (11/2014)
Notes: 1

## Slide 6: FS_UC_SPOOF Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Introduction & Scope, use cases
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Use cases
    Comparison and impact to existing services
  SA1#68 (Nov 2014)
    Consolidation of requirements
    Conclusions
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: <9/5/2014>
Notes: 1

## Slide 8: FS_UC_SPOOF Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 60%
  SA1#68 (Nov 2014): 100%
Notes: 1

## Slide 9: FS_UC_SPOOF Agreed documents
List of agreed documents at this meeting:
S1-141049 | Rapporteur | Proposed skeleton for TR 22.898
S1-141063 | Sprint | Proposed TR Scope
S1-141492 | Sprint | Proposed TR Introduction
St-141493 | Sprint | User reporting a spoofed call use case
St-141494 | Sprint | User reporting a call incorrectly identified as spoofed call use case
St-141495 | Sprint | User retrieval of spoofed call history
St-141250 | Rapporteur | TR 22.898 including agreed documents from this meeting
Notes: 1