## Slide 1: ProSeM Status Update Proximity-based Services Maintenance
Eddy Hall
Qualcomm Incorporated
ProSeM Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: ProSeM Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#64
Notes: 1

## Slide 3: ProSeM Progress
Progress made at this meeting
  Agreement on draft list of requirements fulfilled by 3GPP stage 2
Work/Study Item Completion: 30%
Controversial issues
  It was commented that application Range Class requirements have been met (S1-141539 proposes not)
  It was commented that Public Safety requirements have not been met to the extent that S1-141539 proposes
Notes: 1

## Slide 4: ProSeM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Notes: 1

## Slide 5: ProSeM Completion Date
Target completion date in WID: 09/2014 SP#65
Will target completion date be met? Yes
Notes: 1

## Slide 6: ProSeM Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Proposed list of un-fulfilled requirements
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    Review and agree Rel-12 alignment CRs
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Leave list of requirements open
  Socialise Rel-12 CRs prior to SA1#67
  Incorporate 3GPP progress & comments
Notes: 1

## Slide 8: ProSeM Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: ProSeM Agreed documents
List of agreed documents at this meeting:
S1-141569 | Qualcomm Incorporated | New WID for ProSe Maintenance (ProSeM)
S1-141539 | Qualcomm Incorporated | Review of ProSe stage-1 fulfilment (TS 22.278)
Notes: 1