## Slide 1: FS_eULRS Status Update Study on Enhancements to User Location Reporting Support
Zhuoyun Zhang
China Unicom
FS_eULRS Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_eULRS Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#64
Notes: 1

## Slide 3: FS_eULRS Progress
Progress made at this meeting
  Study Item has been agreed
Study Item Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: FS_eULRS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: FS_eULRS Completion Date
Target completion date in WID: <06/2015> SP#68
Is current completion date the same as above? Yes
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#69 (02/2015)
  For approval: SA1#70 (04/2015)
Notes: 1

## Slide 6: FS_eULRS Planning/Progress
Topics to focus on at SA1#67 (August 2014):
  Skeleton TR
  Introduction/scope
  Use cases
  Potential requirements
Planning for subsequent meetings
  SA1#68 (Nov 2014)
    Use cases
    Potential requirements
  SA1#69 (Feb 2015)
    Potential requirements
    Clean-ups
  SA1#70 (Apr 2015)
    Complete potential requirements
    Conclusions
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Socialize use cases
  planning next meeting
  Tentative start date: <01/06/2014>
Notes: 1

## Slide 8: FS_eULRS Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 30%
  SA1#68 (Nov 2014): 50%
  SA1#69 (Feb 2015): 70%
  SA1#70 (Apr 2015): 100%
Notes: 1

## Slide 9: FS_eULRS Agreed documents
List of agreed documents at this meeting:
S1-141577 | China Unicom | Study on Enhancements to User Location Reporting Support
Notes: 1