## Slide 1: FS_CATS Status Update <Feasibility Study on Control of Applications when Third party >
Eriko Yoshida
KDDI
FS_CATS Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: < FS_CATS > Status
Is this a new WI? Yes
This WI has not yet been approved at SP
  The following slides assume approval at SP#66
Notes: 1

## Slide 3: < FS_CATS > Progress
Progress made at this meeting
  Study Item has been agreed
Work/Study Item Completion: 0%
Draft TR 22.8xy Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: < FS_CATS > Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: < FS_CATS > Completion Date
Target completion date in WID: <12/2014> SP#66
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#67 (8/2014)
  For approval: SA1#68 (11/2014)
Notes: 1

## Slide 6: <FS_CATS> Planning/Progress
Topics to focus on at SA1#67 (Aug 2014):
  Skeleton TR
  Introduction/scope
  Use cases
  Potential requirements
Planning for subsequent meetings
  SA1#68 (Nov 2014)
    Potential requirements
    Clean-up
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: <01/07/2014>
Notes: 1

## Slide 8: < FS_CATS > Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): <60%>
  SA1#68 (Nov 2014): <100%>
Notes: 1

## Slide 9: < FS_CATS > Agreed documents
List of agreed documents at this meeting:
S1-141579 | KDDI | New WID for Feasibility Study on Control of Applications when Third party Servers encounter difficulties
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Notes: 1