## Slide 1: ACDC Status Update Application specific Congestion control for Data Communication
Atsushi Minokuchi
NTT DOCOMO
ACDC Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: ACDC Status
Is this a new WI? y
This WI has not been approved by SP
  The following slides assume approval at SP#64
Notes: 1

## Slide 3: ACDC Progress
Progress made at this meeting
  The CR was agreed.
Work Item Completion: 90%
Notes: 1

## Slide 4: ACDC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0.5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0.5
Number of Drafting session participants: 20
Notes: 1

## Slide 5: ACDC Completion Date
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? y
Will target completion date be met? y
Notes: 1

## Slide 6: ACDC Planning/Progress
Topics to focus on at SA1#67 (August 2014):
  Clarify how many ACDC categories are needed.
Planning for subsequent meetings
  None
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: ACDC Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: ACDC Agreed documents
List of agreed documents at this meeting:
S1-141306 | NTT DOCOMO, Qualcomm Incorporated, Sony Mobile Communication, NTC, Hitachi, LG Electronics | 22.011 v12.1.0: Access control mechanism for operator-identified applications
Notes: 1