## Slide 1: GUSH Status Update RAN Sharing Enhancements on GERAN and UTRAN
Chris Friel
Telefónica
GUSH Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: GUSH Status
Is this a new WI? n
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140339
Notes: 1

## Slide 3: GUSH Progress
Progress made at this meeting
  2 new Use Cases agreed covering “Common network shared by multiple operators” and “Inter-working between shared RATs”
  Editorial changes to expand to GERAN & UTRAN in existing Use Cases
  Updates to sections on “Considerations”, Potential Requirements” and “Conclusion & recommendations”
Work/Study Item Completion: 80%
Draft TR 22.852 Completion: 80%
Notes: 1

## Slide 4: GUSH Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: 10
Notes: 1

## Slide 5: GUSH Completion Date
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TR to SA plenary:
  For information: SA1#66 (05/2014)
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: GUSH Planning/Progress
Topics to focus on at SA1#67 (August 2014):
  Review of the 2 agreed new Use Cases and subsequent requirements
  Any new Use Cases
Planning for subsequent meetings
  SA1#68 (Nov 2014)
    None
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 01/06/2014
Notes: 1

## Slide 8: GUSH Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: GUSH Agreed documents
List of agreed documents at this meeting:
S1-141460 | Telefónica | Update to Section 1 (Scope)
S1-141461 | Telefónica | Update to Section 3 (Definitions, Symbols and Abbreviation)
S1-141162 | Telefónica | Update to Section 4.1.2 (What Constitutes a Shared RAN)
S1-141163 | Telefónica | Update to Section 4.2 (Scenario & Use Case 1, RAN Sharing Monitoring)
S1-141464 | Telefónica | Update to Section 4.6 (Scenario & Use Case 5a, Asymmetric RAN Resource Allocation)
S1-141465 | Telefónica | Update to Section 4.9 (Scenario & Use Case 7, On-demand Automated Capacity Brokering)
S1-141365 | Telefónica | Update to Section 4.14 (Scenario & Use Case 12, PLMN selection enhancements towards a shared RAN)
S1-141366 | Telefónica | Add new Section 4.16 (Scenario & Use Case 14, Common Network Shared by Multiple Operators)
S1-141367 | Telefónica | Add new Section 4.17 (Scenario & Use Case 15, Interworking between shared RATs)
S1-141468 | Telefónica | Update to Section 5 (Considerations)
S1-141368 | Telefónica | Update to Section 6 (Potential Requirements)
S1-141369 | Telefónica | Update to Section 7 (Conclusions and Recommendations)
Notes: 1