## Slide 1: IMS_Corp2 Status Update Transfer of ETSI business trunking specifications
Betsy Covell
Alcatel-Lucent
IMS_Corp2 Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: IMS_Corp2 Status
Is this a new WI? no
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140170
Notes: 1

## Slide 3: IMS_Corp2 Progress
Progress made at this meeting
  Added definitions for Personal and Terminal Mobility, and using them in 22.228
  Added a configuration requirement to 22.228
  Added overload control requirments to 22.228
  Removed network management requirements from 22.519
  Updated references in 22.519
  Updated reference in 22.228 and voided now-redundant material
  Clean up unused references and empty clauses
Work/Study Item Completion: 100%
Draft TS 22.519 Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 4: IMS_Corp2 Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: IMS_Corp2 Completion Date
Target completion date in WID: 06/2014 SP#64
Is current completion date the same as above? no
  If not, current target completion date: 09/2014 SP#65
Will target completion date be met? yes
Expected date to send TS to SA plenary:
  For information: SA1#66 (05/2014)
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: IMS_Corp2 Agreed documents
List of agreed documents at this meeting:
S1-143043 | Alcatel-Lucent | Completing the Business Trunking transfer to 3GPP
S1-143488 | Alcatel-Lucent | Completing the transfer of business trunking support to 3GPP – 22.228
S1-143494 | Alcatel-Lucent | Completing the transfer of business trunking support to 3GPP – 22.228
Notes: 1