## Slide 1: FS_ACDC and ACDC Status Update Study on Application specific Congestion control for Data Communication Application specific Congestion control for Data Communication
Atsushi Minokuchi
NTT DOCOMO
FS_ACDC and ACDC Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ACDC and ACDC Status
Is this a new WI? n
[FS_ACDC]
This WI has been approved at SP#57
  Approved WID is in tdoc SP-120546
Update of WID has been approved at SP#61
  Approved WID is in tdoc SP-130415
[ACDC]
This WI has been approved at SP#64
  Approved WID is in tdoc SP-140234
Notes: 1

## Slide 3: FS_ACDC and ACDC Progress
Progress made at this meeting
  Number of ACDC categories was clarified to be “at least four”. Texts on usage of those ACDC categories were added.
Work/Study Item Completion: 100%
TR 22.806 Completion: 100%
Notes: 1

## Slide 4: FS_ACDC and ACDC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0.3
Notes: 1

## Slide 5: FS_ACDC and ACDC Completion Date
[FS_ACDC]
Target completion date in WID: 03/2014 SP#63
Is current completion date the same as above? n
  If not, current target completion date: 09/2014 SP#65
Will target completion date be met? y
[ACDC]
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? y
Will target completion date be met? y
Notes: 1

## Slide 6: FS_ACDC and ACDC Agreed documents
List of agreed documents at this meeting:
S1-143119 | NTT DOCOMO | Editorial cleanup on ACDC consideration on the connected mode
S1-143621 | NTT DOCOMO, Qualcomm Incorporated | Number and usage of ACDC categories (changes to TR)
S1-143622 | NTT DOCOMO, Qualcomm Incorporated | Number and usage of ACDC categories
Notes: 1