## Slide 1: FS_eICBD Status Update
Toon Norp
KPN
FS_eICBD Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Notes: 1

## Slide 2: FS_eICBD Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130418
Notes: 1

## Slide 3: FS_eICBD Progress
Progress made at this meeting
  Editorial clean up of 22.807
  Consolidated requirements
  Conclusions for 22.807
  Presentation of 22.807 to SA
Work/Study Item Completion: 100%
Draft TR 22.807 Completion: 100%
Notes: 1

## Slide 4: FS_ICBD Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Number of Drafting session participants: -
Notes: 1

## Slide 5: FS_eICBD Completion Date
Target completion date in WID: 08/2014 SP#65
Current target completion date: 08/2014 SP#65
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: FS_eICBD Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  Discussion on normative work for Rel-14
    Different scope?
    More supporting companies?
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: FS_eICBD Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: FS_eICBD Agreed documents
List of agreed documents at this meeting:
S1-143391 | Chairperson | Report of eICBD drafting session
S1-143393 | KPN | Editorial clean up of TR 22.807
S1-143394 | KPN, Interdigital, Intel | Consolidated requirements for eICBD
S1-143395 | KPN, Interdigital, Intel | Corrections to IP connection establishment use cases
S1-143392 | Rapporteur | TR22.807 for updates at this meeting
S1-143268 | Rapporteur | Cover page for TR22.807
Notes: 1