## Slide 1: FS_eULRS Status Update Study on Enhancements to User Location Reporting Support
Zhuoyun Zhang
China Unicom
FS_eULRS Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_eULRS Status
Is this a new WI? <n>
This WI has been approved at SP#64
  Approved WID is in tdoc SP-140402
Notes: 1

## Slide 3: FS_eULRS Progress
Progress made at this meeting
  Skeleton, introduction and scope have been agreed
  two use cases have been agreed: pre-configured location reporting time, tailored location reporting
Study Item Completion: 30%
Draft TR 22.899 Completion: 30%
Notes: 1

## Slide 4: FS_eULRS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 20
Notes: 1

## Slide 5: FS_eULRS Completion Date
Target completion date in WID: <06/2015> SP#68
Is current completion date the same as above? Y
Will target completion date be met? Y
Expected date to send TR to SA plenary:
  For information: SA1#69 (02/2015)
  For approval: SA1#70 (04/2015)
Notes: 1

## Slide 6: FS_eULRS Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  Use cases
  Potential requirements
Planning for subsequent meetings
  SA1#69 (Feb 2015)
    Potential requirements
    Clean-ups
  SA1#70 (Apr 2015)
    Complete potential requirements
    Conclusions
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Socialize use cases
  Tentative start date: <01/09/2014>
Notes: 1

## Slide 8: FS_eULRS Progress Estimate
Estimated percentage completion:
  SA1#68 (Nov 2014): 70%
  SA1#69 (Feb 2015): 90%
  SA1#70 (Apr 2015): 100%
Notes: 1

## Slide 9: FS_eULRS Agreed documents
List of agreed documents at this meeting:
S1-143126 | Rapporteur | Proposed skeleton for FS_eULRS TR
S1-143128 | China Unicom, CATR | Proposed FS_eULRS TR Scope
S1-143609 | China Unicom | Proposed FS_eULRS TR Introduction
S1-143626 | China Unicom, CATR | Use case on tailored location reporting
S1-143452 | China Unicom, CATR | Use case on flexible location reporting time
Notes: 1