## Slide 1: MCPTT Status Update Mission Critical Push to Talk
David Cypher
US Department of Commerce
MCPTT Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCPTT Status
Is this a new WI? <n>
This WI has been approved at SP#64
  Approved WID is in tdoc SP-140435
Notes: 1

## Slide 3: MCPTT Progress
Progress made at this meeting
  Removal of a number of Editor’s Notes
  Off-network, On-network requirements
  Informative text for various features
Work/Study Item Completion: 75%
Draft TS 22.179 Completion: 75%
Controversial issues
  Applicability of terms (e.g., affiliation) and requirements to On-network, Off-network, and common to both
  Differentiation and use of the various priorities (access, floor, group, etc.)
  Performance requirements
  Final TS structure.
Notes: 1

## Slide 4: MCPTT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 17
Number of slots requested for next meeting
  sum of plenary and drafting slots: 18
Number of Drafting session participants: 30-50
Notes: 1

## Slide 5: MCPTT Completion Date
Target completion date in WID: 12/2014 SP#66
Is current completion date the same as above? n
  If not, current target completion date: 09/2014 SP#65
Will target completion date be met? n
  If not, change target completion date to:
    12/2014 SP#66
Expected date to send TS to SA plenary:
  For information: SA1#67 (08/2014)
  For approval: SA1#68 (11/2014)
Notes: 1

## Slide 6: MCPTT Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  Editor’s notes (FFS); unfilled clauses
  Priority; UE/User; On-,Off-Network, and Common
  Cleanup, placement, and consistency
Planning for subsequent meetings
  SA1#69 (Feb 2015)
    <New WID; revision WID, or maintenance WID>
  SA1#70 (Apr 2015)
    <Continue to expand the scope and requirements>
  <Until close of WI as defined in WID>
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  planning next meeting
    Action item list
    Assignment of contact to action item
  Tentative start date: <October 1, 2014>
Notes: 1

## Slide 8: MCPTT Progress Estimate
Estimated percentage completion:
  SA1#68 (Nov 2014): <100%>
Notes: 1

## Slide 9: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143029 | French Ministry of Interior | Regrouping roaming and interworking capabilities into one paragraph
S1-143057 | Alcatel-Lucent, Department of Commerce | Notes clean up
S1-143059 | Alcatel-Lucent, Department of Commerce | moving common requirement from 6.2.4 Identification and Location
S1-143061 | Alcatel-Lucent, Department of Commerce | moving common requirements from 6.18
S1-143062 | Alcatel-Lucent, Department of Commerce | structuring 5.1
S1-143066 | US Department of Commerce, Alcatel-Lucent | Common On-Network and Off-Network Call Monitoring requirements
S1-143067 | US Department of Commerce; Alcatel-Lucent | Common On-Network and Off-Network Private Call requirements
S1-143068 | US Department of Commerce, Alcatel-Lucent | Common On-Network and Off-Network Personality Management Requirements
Notes: 1

## Slide 10: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143081 | US Department of Commerce | Moving common requirement from section 6.15.3.1.2 MCPTT Emergency Group Call Cancellation
S1-143082 | US Department of Commerce; Alcatel-Lucent | Moving common requirement from section 6.13 Private Call
S1-143104 | US Department of Commerce | Removal of Figure 4-1
S1-143107 | US Department of Commerce | Removal of Editor’s notes in Clause 6.19
S1-143125 | EADS | Requirements for MCPTT / TETRA interoperability
S1-143134 | Huawei, TD-Tech | Requirements for Location Dependant Addressing
S1-143154 | General Dynamics UK Ltd | Distinction between User and UE subscriptions
S1-143163 | Home Office | Additional Requirements for Private Calls
S1-143164 | Home Office | Support for Multiple Devices
S1-143240 | Harris Corporation | MCPTT Private Call Privacy
S1-143280 | Huawei, TD-Tech | Requirements for Interactions between MCPTT call and telephone call
Notes: 1

## Slide 11: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143323 | Alcatel-Lucent | moving common requirement from 6.2.3 Group Configuration
S1-143325 | US Department of Commerce | Common and specific Off-Network MCPTT Priority Requirements
S1-143326 | US Department of Commerce | Common and specific Off-Network Imminent Peril Call requirements
S1-143327 | US Department of Commerce | Common and specific Off-Network Dynamic Group Management requirements
S1-143329 | Motorola Solutions Inc | Priority – General Requirements
S1-143330 | Motorola Solutions Inc | Priority – EPS Access
S1-143332 | US Department of Commerce | Removal of Editor’s notes in Clause 3.1
S1-143333 | Motorola Solutions | Changes to Section 4
S1-143334 | US Department of Commerce | Restructure of Clause 6
S1-143335 | Harris Corporation | Changes to Late Call Entry Performance (General)
S1-143336 | Motorola Solutions Inc | Priority – EPS Admission
S1-143337 | Motorola Solutions Inc | Priority – EPS Scheduling
Notes: 1

## Slide 12: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143338 | Harris Corporation | MCPTT Private Call Prioritization Requirements
S1-143340 | French Ministry of Interior | Priority according to the event
S1-143341 | Harris Corporation | Emergency Administration Requirements
S1-143342 | Harris Corporation | Emergency Alert Administration Requirements
S1-143343 | Harris Corporation | Immediate Peril Administration Requirements
S1-143344 | US Department of Commerce | Removal of Editor’s notes in Clause 6.1.1
S1-143345 | US Department of Commerce | Removal of Editor’s note 6.1.2
S1-143347 | Harris Corporation | MCPTT Private Call Overview
S1-143516 | Huawei, TD-Tech | Modification to the MCPTT Scope
S1-143517 | Police of the Netherlands | Informative service description: Group call
S1-143519 | Cassidian | MCPTT Remotely initiated call service overview
S1-143521 | The Police of the Netherlands | Informative service description: Group Regrouping
S1-143522 | The Police of the Netherlands | Informative service description: User Regrouping
S1-143523 | LG Electronics, Inc., LG Uplus Corp. | Discussion on MCPTT MO call initiation prioritization
Notes: 1

## Slide 13: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143543 | Police of the Netherlands | Definition losing audio
S1-143545 | Huawei,TD-Tech | Definition of Late Call Entry
S1-143546 | Alcatel-Lucent, Department of Commerce | On-network relay requirements
S1-143548 | French Ministry of Interior | MCPTT System definition
S1-143549 | US Department of Commerce | Off-Network MCPTT Service description for Section 4.0, Overview
S1-143550 | US Department of Commerce | Addition of Specific Off-Network Location requirements
S1-143551 | US Department of Commerce | Addition of Specific Off-Network MCPTT Communication Status requirements
S1-143552 | US Department of Commerce | Addition of Specific Off-Network MCPTT Emergency Group Call requirement
S1-143553 | Harris Corporation | Off-Network Administration Requirements
S1-143554 | General Dynamics UK Ltd | Off-network group call considerations
Notes: 1

## Slide 14: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143570 | French Ministry of Interior | Common codec for interoperability
S1-143571 | Harris Corporation | Legacy Interworking Administration
S1-143572 | LG Electronics, Inc. | Discussion on MCPTT location information report - one time and periodic
S1-143573 | Harris Corporation | P25 Interworking Administration Requirements
S1-143574 | Harris Corporation | MCPTT Private Call Interoperability with Legacy Systems
S1-143575 | Harris Corporation | Affiliation and Multiple Simultaneous Calls
S1-143576 | Harris Corporation | MCPTT Group Call Administration Requirements
S1-143579 | Huawei, TD-Tech | Requirements for Call Termination
Notes: 1

## Slide 15: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143580 | Huawei, TD-Tech | Requirements for Transmit Time Limit
S1-143581 | Huawei, TD-Tech | Requirements for Limited Area Dynamic Regrouping
S1-143582 | Harris Corporation | Location Administration Requirements
S1-143583 | Huawei, TD Tech | Requirements for Remote control to MCPTT UE
S1-143584 | KPN | Multiple MCPTT Administrators and multiple MCPTT Systems
S1-143587 | Harris Corporation | MCPTT Private Call Override
S1-143588 | Harris Corporation | MCPTT Interactions between MCPTT Group Calls and Private Calls – Multiple Concurrent Calls
S1-143589 | Harris Corporation | MCPTT Acknowledged and Unacknowledged Private Call Service Requirements
Notes: 1

## Slide 16: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143590 | Harris Corporation | MCPTT Private Call Commencement
S1-143591 | Harris Corporation | MCPTT General Administration Requirements
S1-143592 | Motorola Solutions | Miscellaneous fixes for MCPTT
S1-143593 | Alcatel-Lucent | moving common requirements from 6.9
S1-143594 | Home Office | MCPTT User Profile
S1-143595 | BlackBerry UK Limited, | Addition of Private Call Answer Modes requirements to TS 22.179v0.6.0
S1-143596 | Motorola Solutions | Session, Call, Transmission Overview
S1-143597 | Home Office | Ambient Listening Requirements
S1-143598 | Home Office | Initiating Use of the MCPTT service and Permission States
S1-143599 | Home Office | MCPTT Private Call (without floor control)
Notes: 1

## Slide 17: MCPTT Agreed documents
List of agreed documents at this meeting:
S1-143600 | Harris Corporation | Changes to address editor’s note on Commencement Modes for Group Calls
S1-143601 | French Ministry of Interior | Group communication ringing
S1-143602 | Harris Corporation | Additions for Control and Management by Mission Critical Organizations
S1-143613 | Motorola Solutions | UEs and Users in MCPTT
S1-143614 | Motorola Solutions | Overview of MCPTT Priorities and QoS
Notes: 1