## Slide 1: eWebRTCi Status Update enhanced WebRTC interworking
Betsy Covell
Alcatel-Lucent
eWebRTCi Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: eWebRTCi Status
Is this a new WI? no
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140166
Notes: 1

## Slide 3: eWebRTCi Progress
Progress made at this meeting
  Updated the WID to indicate don’t know UICC impact
  Agreed requirement on NAT traversal
Work/Study Item Completion: 100%
Controversial issues
  none
Notes: 1

## Slide 4: eWebRTCi Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: eWebRTCi Completion Date
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? yes
Will target completion date be met? yes
Notes: 1

## Slide 6: eWebRTCi Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-143284 | Alcatel-Lucent | Updated WID for enhancements to support webRTC interworking
S1-143503 | Huawei | 22.228 v13.0.0: NAT Traversal in WebRTC
Notes: 1