## Slide 1: FS_CATS Status Update Control of Applications when Third party Servers encounter difficulties
Eriko Yoshida
KDDI
FS_CATS Rapporteur
3GPP TSG-SA WG1 Meeting #69
Sanya, China, 2-6 February 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CATS Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_CATS Progress
Progress made at this meeting
  Addition of Consideration on Network Sharing, relationship to existing access controls
  Addition of Use Case on charging
  Removal of FFS from the 3 use cases
    The application of CATS based on Service Subscription Profiles(3GPP/Third party)
    The application of CATS when a Third Party Server Supports Multiple Applications
Work/Study Item Completion: 90%
Draft TR 22.818 Completion: 90%
Controversial issues
  None
S1-150159
Notes: 1

## Slide 4: FS_CATS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
S1-150159
Notes: 1

## Slide 5: FS_CATS Completion Date
Target completion date in WID: 03/2015 SP#67
Is current completion date the same as above? Yes
Will target completion date be met? No
  If not, change target completion date to:
    06/2015 SP#68
Expected date to send TR22.818 to SA plenary:
  For approval: SA1#68 (06/2015)
S1-150159
Notes: 1

## Slide 6: FS_CATS Planning/Progress
Topics to focus on at SA1#70 (Apr 2015):
  Consolidation of potential requirements
  Conclusion
S1-150159
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Focus items in previous slide
  Tentative start date: 2015/03/01
S1-150159
Notes: 1

## Slide 8: FS_CATS Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  SA1#70 (Apr 2015): 100%
S1-150159
Notes: 1

## Slide 9: FS_CATS Agreed documents
List of agreed documents at this meeting:
S1-150080 | KDDI | FS_CATS TR Editorial Update: References
S1-150081 | KDDI | FS_CATS TR Editorial Update: Definitions and Abbreviations
S1-150280 | Intel | P-CR to address Editor’s Note Regarding Implementation, Assumptions etc. in Potential Requirements in CATS TR 22.818
S1-150050 | TeliaSonera AB | Consideration on CATS and Network Sharing
S1-150274 | KDDI, TeliaSonera AB, Intel Corporation (UK) Ltd | Considerations on Security
S1-150278 | KDDI, TeliaSonera AB, Intel Corporation (UK) Ltd | Use case on relationship to Access Class 11-15
S1-150254 | KDDI, TeliaSonera AB, Intel Corporation (UK) Ltd | Considerations on Relationship Between CATS and other Existing Access Controls
S1-150343 | China Telecom CATR | Charging between CATS activation and deactivation
S1-150159
Notes: 1