## Slide 1: PWDIMS Status Update Password based service activation for IMS Multimedia Telephony service
Peter Bleckert
Ericsson
PWDIMS Rapporteur
3GPP TSG-SA WG1 Meeting #69
Sanya, China, 2-6 February 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: PWDIMS Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#67
Notes: 1

## Slide 3: PWDIMS Progress
Progress made at this meeting
  CR stage 1 agreed
Work Item Completion: 100%
Controversial issues
  None
S1-150310
Notes: 1

## Slide 4: PWDIMS Completion Date
Target completion date in WID: SP#67
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? Yes
Will target completion date be met? Yes
S1-150310
Notes: 1

## Slide 5: PWDIMS Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
S1-150218 | Ericsson, Morpho Cards GmbH, Orange, Deutsche Telekom | Title Password based service activation for IMS Multimedia Telephony service
S1-150310
Notes: 1