## Slide 1: FS_V2XLTE Status Update Study on LTE support for V2X services
Ki-Dong Lee
LG Electronics Inc.
FS_V2XLTE Rapporteur
3GPP TSG-SA WG1 Meeting #69
Sanya, China, 2-6 February 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_V2XLTE Status
Is this a new WI? <y>
This WI has been approved at SP#xx
  Approved WID is in tdoc SP-xxxxxx
This WI has not been approved by SP
  The following slides assume approval at SP#67
Notes: 1

## Slide 3: FS_V2XLTE Progress
Progress made at this meeting
  SID, TR skeleton are agreed
  Basic Terminology
  V2V, V2I use cases
Work/Study Item Completion: 20%
Draft <TS/TR> 22.7xx Completion: 20%
Controversial issues
  Terminology
  Roles of the related 3GPP entities
S1-150316
Notes: 1

## Slide 4: FS_V2XLTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 8
Number of slots requested for next meeting
  sum of plenary and drafting slots: 10
S1-150316
Notes: 1

## Slide 5: FS_V2XLTE Completion Date
Target completion date in WID: <12/2015> SP#70
Is current completion date the same as above? <y>
Will target completion date be met? <y>
Expected date to send <TR/TS> to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#72 (11/2015)
S1-150316
Notes: 1

## Slide 6: FS_V2XLTE Planning/Progress
Topics to focus on at SA1#70 (Apr 2015):
  Identify V2V Use cases with possible preparation for Reply LS to RAN
  Terminology, Roles of V2X related 3GPP entities
  Identify V2I, V2P Use cases
Planning for subsequent meetings
  SA1#71 (Aug 2015)
    Identify Use cases, Consolidation of PRs
  SA1#72 (Nov 2015)
    Consolidation of PRs and completion, clean-up
  <Until close of WI as defined in WID>
S1-150316
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  <other topics/items to be covered>
  <e.g. introduction of new topics>
  <e.g. review of incoming LS>
  <e.g. planning next meeting>
  Tentative start date: <dd/mm/yyyy>
S1-150316
Notes: 1

## Slide 8: FS_V2XLTE Progress Estimate
Estimated percentage completion:
  SA1#70 (Apr 2015): <50%>
  SA1#71 (Aug 2015): <80%>
  SA1#72 (Nov 2015): <100%>
  <Until expected Completion Date>
S1-150316
Notes: 1

## Slide 9: FS_V2XLTE Agreed documents
List of agreed documents at this meeting:
S1-150284 | LG Electronics Inc. | Study on LTE support for V2X services
S1-150239 | LG Electronics Inc. | Proposed Skeleton for V2X TR
S1-150240 | LG Electronics Inc. | Proposed Text for Overview Section for V2X TR
S1-150241 | LG Electronics Inc. | Definitions and abbreviations for V2X TR
S1-150285 | Qualcomm Incorporated, LG Electronics Inc. | V2X Use Case: Forward Collision Warning
S1-150287 | Qualcomm Incorporated, LG Electronics Inc. | V2X Use Case: Control Loss Warning
S1-150244 | Huawei, Hisilicon | V2V use case for Emergency Vehicle Warning
S1-150245 | Huawei, Hisilicon | V2V use case for Emergency Vehicle Stop
S1-150330 | Qualcomm Incorporated | V2X Use Case – Cooperative Adaptive Cruise Control and Platooning
S1-150333 | Ericsson | V2V ProSe requirements
S1-150334 | Huawei, Hisilicon | V2I use case for Emergency Vehicle Stop
S1-150341 | Qualcomm Incorporated | V2X Use Case: Queue Warning
S1-150345 | LG Electronics Inc. | V2I Use Case for Road Safety Services
S1-150346 | Qualcomm Incorporated | FS_V2X Use Case: Automated Parking System
S1-150316
Notes: 1