## Slide 1: FS_ PPEPO_LTE Status Update Paging Policy Enhancements and Procedure Optimizations in LTE - status update
Zhuoyun Zhang
China Unicom
FS_ PPEPO_LTE Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ PPEPO_LTE Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#70
Notes: 1

## Slide 3: FS_ PPEPO_LTE Progress
Progress made at this meeting
  WID has been agreed
Work/Study Item Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: FS_ PPEPO_LTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Notes: 1

## Slide 5: FS_ PPEPO_LTE Completion Date
Target completion date in WID: <12/2015> SP#70
Is current completion date the same as above? Yes
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#72 (11/2015)
Notes: 1

## Slide 6: FS_ PPEPO_LTE Planning/Progress
Topics to focus on at SA1#70 (Apr. 2015):
  Skeleton TR
  Introduction/scope
  Use cases
  Potential requirements
Planning for subsequent meetings
  SA1#71 (Aug. 2015)
    Use cases
    Potential requirements
  SA1#72 (Nov. 2015)
    Potential requirements
    Clean-up
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Socialize use cases
  planning next meeting
  Tentative start date: <15/02/2015>
Notes: 1

## Slide 8: FS_eULRS Progress Estimate
Estimated percentage completion:
  SA1#70 (Apr 2015): 30%
  SA1#71 (Aug 2015): 70%
  SA1#72 (Nov 2015): 100%
Notes: 1

## Slide 9: FS_eULRS Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Notes: 1