## Slide 1: MAPN Status Update
Ly Thanh PHAN
Gemalto
MAPN Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MAPN Status
Is this a new WI? no
This WI has been approved at SA#61
  Approved WID is in tdoc SP-130416
Notes: 1

## Slide 3: MAPN Progress
Progress made at this meeting
  Agreed on conclusion section of the TR.
Work/Study Item Completion: 100%
TR completion: 100 %
S1-151433
Notes: 1

## Slide 4: MAPN Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
S1-151433
Notes: 1

## Slide 5: MAPN Completion Date
Target completion date in WID: 03/2014 SA#63
Current target completion date: 06/2015 SA#68
Will target completion date be met? YES
S1-151433
Notes: 1

## Slide 6: MAPN Agreed documents
List of agreed documents at this meeting:
S1-151549 | Rapporteur | TR 22.802 v1.1.0
S1-151606 | Telefonica | LS on MAPN TR
Notes: 1