## Slide 1: MPS_Mods Status Update MPS Modifications
Ray P. Singh
Applied Communication Sciences
MPS_Mods Rapporteur
3GPP TSG-SA WG1 Meeting #71
Belgrade, Serbia, 17-21 August 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MPS_Mods Status
Is this a new WI? n
This WI has been approved at SP#65
  Approved WID is in tdoc SP-150043
Notes: 1

## Slide 3: MPS_Mods Progress
Progress made at this meeting
  Text addition in TS 22.153 Section 5.11 for MPS exemption from load rebalancing (Stage 2 Alignment)
  Text addition in TS 22.153 Section 5.13.2 for priority during initial attach (Stage 2 Alignment)
Work/Study Item Completion: 40%
Controversial issues
  None
S1-152352
Notes: 1

## Slide 4: MPS_Mods Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
S1-152352
Notes: 1

## Slide 5: MPS_Mods Completion Date
Target completion date in WID: 06/2016 SP#72
Is current completion date the same as above? y
Will target completion date be met? y
S1-152352
Notes: 1

## Slide 6: MPS_Mods Planning/Progress
Topics to focus on at SA1#72 (Nov 2015):
  Priority voice, video and data QoS interactions
  MPS Security
Planning for subsequent meetings
  SA1#73 (Feb 2016)
    MPS Security
    MPS Identity Management
S1-152352
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
S1-152352
Notes: 1

## Slide 8: MPS_Mods Progress Estimate
Estimated percentage completion:
  SA1#71 (Aug 2015): 40%
  SA1#72 (Nov 2015): 75%
  SA1#73 (Feb 2016): 100%
S1-152352
Notes: 1

## Slide 9: MPS_Mods Agreed documents
List of agreed documents at this meeting:
S1-152174 | Applied Communication Sciences, OEC, AT&T, Alcatel-Lucent | MPS exemption from load rebalancing
S1-152681 | Applied Communication Sciences, OEC, AT&T, Alcatel-Lucent, T-Mobile USA and Sprint | MPS priority during initial attach
S1-152352
Notes: 1