## Slide 1: CATS Status Update Control of Applications when Third party Servers encounter difficulties
3GPP TSG-SA WG1 Meeting #71
Belgrade, Serbia, 17-21 August 2015
Remember: present only slides 3, 6, 7
Eriko Yoshida
KDDI
CATS Rapporteur
Notes: 1

## Slide 2: CATS Status
Is this a new WI? No
This WI has been approved at SP#68
  Approved WID is in tdoc SP-150273
Notes: 1

## Slide 3: CATS Progress
Progress made at this meeting
  Agreed CRs addressing 22.011 and 22.101
Work/Study Item Completion: 100%
Controversial issues
  None
S1-152354
Notes: 1

## Slide 4: CATS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0.01
S1-152354
Notes: 1

## Slide 5: CATS Completion Date
Target completion date in WID: <09/2015> SP#69
Is current completion date the same as above? y
Will target completion date be met? y
S1-152354
Notes: 1

## Slide 6: CATS Agreed documents
List of agreed documents at this meeting:
S1-152456 | KDDI, Qualcomm, Intel, China Telecom, Nokia Networks, TeliaSonera AB, NEC | 22.011v13.2.0: Enhancements for control of traffic from UE-based applications toward associated server
S1-152457 | KDDI, Qualcomm, Intel, China Telecom, Nokia Networks, TeliaSonera AB, NEC | 22.101v14.0.0: Enhancements for control of traffic from UE-based applications toward associated server
S1-152354
Notes: 1