## Slide 1: SMARTER Status Update New Services and Markets Technology Enablers
Adrian Neal
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #71
Belgrade, Serbia, 17-21 August 2015
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SP#67
  Approved SID is in TDoc SP-150142
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  57 new contributions added
  70% of the use case areas in industry white papers included to some extent.
Work/Study Item Completion:
  Phase 1, Step 3 in SID, complete TR 22.891 60%
  Phase 1, Step 5 in SID, completion of subsequent TRs 0%
Draft TR 22.891 Completion: 60%
Controversial issues
  Storage of subscriber identity and network access and authentication credentials.
  Secure provision of 3GPP subscription credentials to unauthenticated IoT devices during first attach.
S1-152355
Notes: 1

## Slide 4: SMARTER Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 12
Number of slots requested for next meeting (SA1 Ad Hoc on SMARTER, Anaheim)
  sum of plenary and drafting slots: 18 (6+12).
S1-152355
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID, Steps 1-5, all TRs complete: 03/2016 SA#71
Is current completion date the same as above? y
Will target completion date be met? n
Expected date to send TR 22.891 to SA plenary:
  For information: SA#69 (09/2015)
  For approval: SA#70 (12/2015)
S1-152355
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at SA1 Ad Hoc on SMARTER (Oct 2015):
  Grouping of use cases
  Identification of groups/subject areas for Phase 2 TRs.
  Consolidation of potential requirements
  Preparation and consensus on new SIDs for the Phase 2 TRs.
Planning for subsequent meetings
  SA1#72 (Nov 2015)
    Finalise TR 22.891, send to SA for approval. Agree Phase 2 SIDs and Phase 2 TR skeletons, scopes, initial contributions (on full template).
  SA1#73 (Feb 2016)
    Try to complete Phase 2 TRs.
S1-152355
Notes: 1

## Slide 7: Work plan between meetings
Prepare and discuss input to RAN workshop in Sept. 2015 on the reflector
  Proposal: high level information on progress of the study, plus indication of most relevant RAN related parts, as examples.
  Initial draft by Chair and Rapporteur sent to SA1 reflector for comment early next week.
  RAN WS document request deadline 31/08, submission deadline 02/09.
Check new draft of TR 22.891 and Plenary cover sheet by one week e-mail discussion, prior to submission to SA#69
  Rapporteur to post new version next week.
S1-152355
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  SA1#71 (Aug 2015): <30%>
  SA1#72 (Nov 2015): <45%>
  SA1#73 (Feb 2016): <80%>
S1-152355
Notes: 1