## Slide 1: FS_PPEPO_LTE Status Update Study on Paging Policy Enhancements and Procedure Optimizations in LTE - status update
Zhuoyun Zhang
China Unicom
FS_PPEPO_LTE Rapporteur
3GPP TSG-SA WG1 Meeting #71
Belgrade, Serbia, 17-21 August 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_PPEPO_LTE Status
Is this a new WI? <n>
This WI has been approved at SP#67
  Approved WID is in tdoc SP- 150053
Notes: 1

## Slide 3: FS_PPEPO_LTE Progress
Progress made at this meeting
  Clarification of the scope has been agreed
  Clarifications of two use cases have been agreed:
  - clarifications for use case on paging policy differentiation based on user’s active area
  - clarifications for use case on paging policy differentiation based on application characteristics
  Two considerations have been agreed: considerations on congestion, considerations on charging
Study Item Completion: 60%
Draft TR 22.838 Completion: 60%
Controversial issues
  None
S1-152360
Notes: 1

## Slide 4: FS_PPEPO_LTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
S1-152360
Notes: 1

## Slide 5: FS_PPEPO_LTE Completion Date
Target completion date in WID: <12/2015> SP#70
Is current completion date the same as above? <y>
Will target completion date be met? <y>
Expected date to send TR to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#72 (11/2015)
S1-152360
Notes: 1

## Slide 6: FS_PPEPO_LTE Planning/Progress
  Topics to focus on at SA1#72 (Nov. 2015):
    Consolidation of potential requirements
    Clean-ups
    Conclusions
S1-152360
Notes: 1

## Slide 7: Work plan between meetings
None
S1-152360
Notes: 1

## Slide 8: FS_PPEPO_LTE Progress Estimate
Estimated percentage completion:
  SA1#72 (Nov 2015): <100%>
S1-152360
Notes: 1

## Slide 9: FS_PPEPO_LTE Agreed documents
List of agreed documents at this meeting:
S1-152360
S1-152137 | Alcatel-Lucent, Cisco | Scope clarification
S1-152459 | Cisco, Alcatel-Lucent | Clarifications for use case on paging policy differentiation based on user’s active area
S1-152460 | Alcatel-Lucent, Cisco | Clarifications for use case on paging policy differentiation based on application characteristics
S1-152683 | China Unicom | Considerations on Congestion for PPEPO_LTE
S1-152684 | China Unicom | Considerations on Charging for PPEPO_LTE
Notes: 1