## Slide 1: FS_eFMSS Status Update Study on enhancement to FMSS for Rel 14
Lu Lu
China Mobile
FS_eFMSS Rapporteur
3GPP TSG-SA WG1 Meeting #71
Belgrade, Serbia, 17-21 August 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_eFMSS Status
Is this a new WI? No
This WI has been approved at SP#68
  Approved WID is in tdoc SP-151280
Notes: 1

## Slide 3: FS_eFMSS Progress
Progress made at this meeting
  One use case for supporting the third party owned (S)Gi-LAN service functions was agreed
Work/Study Item Completion: 70%
Controversial issues
  None
S1-152361
Notes: 1

## Slide 4: FS_eFMSS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
S1-152361
Notes: 1

## Slide 5: FS_eFMSS Completion Date
Target completion date in WID: <12/2015> SP#70
Is current completion date the same as above? Yes
Will target completion date be met? Yes
S1-152361
Notes: 1

## Slide 6: FS_eFMSS Planning/Progress
Topics to focus on at SA1#71 (Aug 2015):
  The use case and potential requirement for supporting the third party owned (S)Gi-LAN service functions
Planning for subsequent meetings
  SA1#72 (Nov 2015)
    Potential requirements and conclusions for the 3rd party (S)Gi-LAN scenarios
S1-152361
Notes: 1

## Slide 7: Work plan between meetings
None
S1-152361
Notes: 1

## Slide 8: FS_eFMSS Progress Estimate
Estimated percentage completion:
  SA1#71 (Aug 2015): <70%>
  SA1#72 (Nov 2015): <100%>
S1-152361
Notes: 1

## Slide 9: FS_eFMSS Agreed documents
List of agreed documents at this meeting:
S1-152682 | China Mobile | eFMSS use case for supporting third party owned (S)Gi-LAN service
S1-152361
Notes: 1