## Slide 1: FS_MCVideo Status Update Feasibility Study on Mission Critical Video over LTE
Emmanuelle Villebrun
Ministère de l’intérieur
FS_MCVideo Rapporteur
r
3GPP TSG-SA WG1 Meeting #71
Belgrade, Serbia, 17-21 August 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MCVideo Status
Is this a new WI? no
This WI has been approved at SP#67
  Approved WID is in tdoc SP-150048
Notes: 1

## Slide 3: FS_MCVideo Progress
Progress made at this meeting
  Mobility issues
  New use cases
  Revisions of use cases
  Use cases for MCPTT requirements not handled
Study Item Completion: 70%
Draft TR 22.879 Completion: 70%
    If Work/Study item includes only one new TS/TR, then % completion of work/study item = % completion draft TS/TR
Controversial issues
  How do we reuse MCPTT requirements (copying or reference)
S1-152758
Notes: 1

## Slide 4: FS_MCVideo Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 3
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Number of Drafting session participants: 10
S1-152758
Notes: 1

## Slide 5: FS_MCVideo Completion Date
Target completion date in WID: 11/2015 SP#70
Is current completion date the same as above? Yes
Will target completion date be met? yes
Expected date to send TR to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#xx (11/2015)
S1-152758
Notes: 1

## Slide 6: FS_MCVideo Planning/Progress
Topics to focus on at SA1#72 (Nov 2015):
  Use cases not handled in this meeting
  Consolidation of the TR
  Conclusion of the TR
Introduction of a work item for normative work
  Starting point: Skeleton based on MCPTT TS
  How to document requirements that are similar to MCPTT?
    Reference MCPTT requirements and highlight differences if needed
    Copy/paste find/replace MCPTT requirements into MCVideo
S1-152758
Notes: 1

## Slide 7: Work plan between meetings
No
S1-152758
Notes: 1

## Slide 8: FS_MCVideo Progress Estimate
Estimated percentage completion:
  SA1#72 (Nov 2015): 100%
S1-152758
Notes: 1

## Slide 9: FS_MCVIdeo Agreed documents
List of agreed documents at this meeting:
S1-152758
Notes: 1

## Slide 10: FS_MCVIdeo Agreed documents
List of agreed documents at this meeting:
S1-152758
Notes: 1