## Slide 1: MCCoRe Status Update Mission Critical Servies Common Requirements
Andrew Thiessen
U.S. Dept. of Commerce
MCCoRe Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Notes: 1

## Slide 2: MCCoRe Status
Is this a new WI? N
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150822
Notes: 1

## Slide 3: MCCoRe Progress
Progress made at this meeting
  Agreed and executed process for adjudication of requirements from MCPTT, MCVideo, and MCData
  Created definitions
  Moved 392 requirements from TS 22.179 into TS
  Agreed not to move 73 requirements
  136 requirements remain
Work/Study Item Completion: 77%
Draft TS 22.280 Completion: 77%
Controversial issues
  None
Notes: 1

## Slide 4: MCCoRe Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Number of Drafting session participants: 20
Notes: 1

## Slide 5: MCCoRe Completion Date
Target completion date in WID: 3/2016 SP#71
Is current completion date the same as above? n
  If not, current target completion date: 06/2016 SP#72
Expected date to send TS to SA plenary:
  For information: SA1#73 (02//2016)
  For approval: SA1#74 (05/2016)
Notes: 1

## Slide 6: MCCoRe Planning/Progress
Topics to focus on at next SA1 meeting:
  Completion of TS 22.179 analysis
  Import MCVideo and MCData requirements
Notes: 1

## Slide 7: Work plan between meetings
Email & conference call discussions
  Continued review of the MCCoRe analysis spreadsheet
  Analysis of MCVideo requirements for import
  Analysis of MCData requirements for import
  Tentative start date: Week of Feb 15th, 2016
Notes: 1

## Slide 8: MCCoRe Progress Estimate
Estimated percentage completion:
  now: 77%
  Next meeting: 100%
Notes: 1

## Slide 9: MCCoRe Agreed documents
List of agreed documents at this meeting:
S1-160465 | UK Home Office | New section on Inter Service Interworking
S1-160524 | Ministry of Interior, France | Priority and mobility management
S1-160432 | Harris Corporation | New common requirements for emergency and imminent peril
S1-160433 | UK Home Office | Mission Critical Services Common Requirements
S1-160434 | Motorola Solutions | Ensuring correctness of requirements for Rel-14 common functionality
S1-160468 | Ministry of Interior, France | MCCoRe air ground air communications
S1-160436 | Huawei | MCService emergency alert triggered by location
S1-160509 | US DOC | Override for MCCoRe
S1-160510 | US DOC | Call Termination for MCCoRe
S1-160511 | Motorola Solutions | Definitions for MCCoRe
S1-160508 | Rapporteur | MCCoRe Analysis Spreadsheet
S1-160254 | Rapporteur | TS 22.280 Sent for Information to SA Plenary
S1-160512 | Rapporteur | Exception sheet for MCCoRe
Notes: 1