## Slide 1: MCVideo Status Update Mission Critical Video Services over LTE
Emmanuelle Villebrun
Ministry of Interior, France
MCVideo Rapporteur
3GPP TSG-SA WG1 Meeting #72
Anaheim, CA, USA, 16-20 November 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCVideo Status
Is this a new WI? no
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150849
Notes: 1

## Slide 3: MCVideo Progress
Progress made at this meeting
  Skeleton agreed
  Requirements provided according to the TR
Work/Study Item Completion: 80%
Draft TS 22.281 Completion: 80%
Controversial issues
  Need an exception sheet to finish the work in next SA1 meeting
S1-160243
Notes: 1

## Slide 4: MSVideo Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: 15
  Guide: remove bullet above if no Drafting sessions held
S1-160243
Notes: 1

## Slide 5: MCVideo Completion Date
Target completion date in WID: 03/2016 SP#71
Is current completion date the same as above? No
Will target completion date be met? Yes
Expected date to send SA1 to SA plenary:
  For information: SA1#73 (02/2016)
  For approval: SA1#74 04/2016)
S1-160243
Notes: 1

## Slide 6: MCVideo Planning/Progress
Topics to focus on at next SA1 meeting:
  Services descriptions
  Dependencies with MCCoRe
Planning for subsequent meetings: none
S1-160243
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
S1-160243
Notes: 1

## Slide 8: MCVIdeo Progress Estimate
Estimated percentage completion:
  now: 90%
  Next meeting: 100%
S1-1560243
Notes: 1

## Slide 9: MCVideo Agreed documents
List of agreed documents at this meeting:
S1-160243
Notes: 1