## Slide 1: SMARTER Status Update New Services and Markets Technology Enablers
Adrian Neal
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SP#67
  Approved SID is in TDoc SP-150142
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  V2X family added, even if work on it is on hold.
  MPS added to Mission Critical use case table.
  Use case for Priority, Qos, and Policy control updated.
  Considerations on Security section added. Pointing to equivalent sections in the BB TRs.
  Some use case groupings updated and others harmonised with changes in the BB TRs.
  Conclusions and Recommendations section added.
S1-160247
Notes: 1

## Slide 4: SMARTER Progress
Work/Study Item Completion:
  Phase 1, Step 3 in SID, complete TR 22.891 95%
  Phase 1, Step 5 in SID, completion of subsequent TRs 65%
TR 22.891 Completion: 95%
Controversial issues
  None.
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 15
Number of slots requested for next meeting
  sum of plenary and drafting slots: 15.
S1-160247
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID, Steps 1-5, all TRs complete: 03/2016 SA#71
Is current completion date the same as above? y
Will target completion date be met? n
Expected date to send TR 22.891 to SA plenary:
  For information: SA#69 (09/2015) Done.
  For approval: SA#70 (03/2016)
Expected date to send new BB TRs to SA plenary:
  For information: SA#71 (03/2016)
  For approval: SA#72 (06/2016)
S1-160247
Notes: 1

## Slide 6: SMARTER Planning/Progress
TR22.891 at SA1#74 (May 2016):
  Final cleanup.
Planning for subsequent meetings
  SA1#74 (May 2016)
    Progression of BB TRs to > 80%.
    Send BB TRs to SA Plenary for Approval
  SA1#75 (Aug 2016)
    Try to complete BB TRs.
S1-160247
Notes: 1

## Slide 7: Work plan between meetings
Business as usual.
S1-160247
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  SA1#74 (May 2016): <90%>
  SA1#74 (Aug 2016): <100%>
S1-160247
Notes: 1