## Slide 1: SMARTER Status Update FS_SMARTER_mIoT
Adrian Neal
Vodafone
SMARTER-mIoT Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Notes: 1

## Slide 2: FS_SMARTER_mIoT Status
Is this a new WI? y
This WI has been agreed at SA1#71bis
  It was sent to SA#70 for approval.
Notes: 1

## Slide 3: FS_SMARTER_mIoT Progress
Progress made at this meeting
  Additions/revisions to Sections 5.1, 5.2, 5.3, 6.1, 6.2.
Work/Study Item Completion:
  65%
TR 22.861 Completion: 65%
Controversial issues
  None. Considerations on security may be controversial when we see proposals for that.
Number of slots assigned at this meeting
  Part of overall SMARTER allocation of 15
Number of slots requested for next meeting
  4 (1+3).
S1-160248
Notes: 1

## Slide 4: FS_SMARTER_mIoT Completion Date
Target completion date in WID: 06/2016 SA#72
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TR 22.861 to SA plenary:
  For information: SA#71 (03/2016)
  For approval: SA#72 (06/2016)
S1-160248
Notes: 1

## Slide 5: FS_SMARTER_mIoT Planning/Progress
TR22.861 at SA1#74 (May 2016):
  Contributions to all outstanding parts.
  Planning for subsequent meetings
    SA1#73 (May 2016)
    Progression of TR22.861 to > 80%.
    Send TR22.861 to SA Plenary for Approval
  SA1#75 (Aug 2016)
    Final completion and cleanup.
S1-160248
Notes: 1

## Slide 6: Work plan between meetings
Prepare new contributions.
  Rapporteur call for contributions.
  Contributions following best practice from this meeting.
S1-160248
Notes: 1

## Slide 7: FS_SMARTER_mIoT Progress Estimate
Estimated percentage completion:
  SA1#73 (Feb 2016): <75%>
  SA1#74 (May 2016): <100%>
S1-160248
Notes: 1