## Slide 1: FS_SMARTER-CRIC Status Update Study on SMARTER Critical Communications
Mikko KANERVA
Nokia Networks
FS_SMARTER-CRIC Rapporteur
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_SMARTER-CRIC Status
Is this a new WI? no
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150818
Notes: 1

## Slide 3: FS_SMARTER-CRIC Progress
Progress made at this meeting
  Family descriptions added (to all)
  New families added (2)
  New traffic scenarios added
  New potential requirements added
Study Item Completion: 60 %
Draft TR 22.862 Completion: 60 %
Controversial issues
  None
S1-160249
Notes: 1

## Slide 4: FS_SMARTER-CRIC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 6
Number of Drafting session participants: 50
S1-160249
Notes: 1

## Slide 5: FS_SMARTER-CRIC Completion Date
Target completion date in WID: 06/2016 SP#72
Is current completion date the same as above? yes
Will target completion date be met? yes
Expected date to send TR to SA plenary:
  For information: SA1#73 02/2016
  For approval: SA1#74 05/2016
S1-160249
Notes: 1

## Slide 6: FS_SMARTER-CRIC Planning/Progress
Topics to focus on at next SA1 meeting:
  Complete traffic scenarios
  Complete potential requirements
  Complete considerations
  Complete consolidation of potential requirements
  Complete conclusion and recommendations
  Send TR to TSG-SA for approval
Planning for subsequent meetings
  None
S1-160249
Notes: 1

## Slide 7: Work plan between meetings
Prepare contributions on
  Adding and cleaning up traffic scenarios
  Adding and cleaning up potential requirements
  Validating potential requirements
  Consolidation of potential requirements
S1-160249
Notes: 1

## Slide 8: FS_SMARTER-CRIC Progress Estimate
Estimated percentage completion:
  now: 60 %
  Next meeting: 100 %
S1-160249
Notes: 1