## Slide 1: FS_SMARTER-NEO Status Update Study on SMARTER Network Operation
Lu Lu
China Mobile
FS_SMARTER-NEO Rapporteur
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_SMARTER-NEO Status
Is this a new WI? no
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150762
Notes: 1

## Slide 3: FS_SMARTER-NEO Progress
Progress made at this meeting
  17 documents were agreed
  Cleaning up to section 5.1, 5.3, 5.4, 5.5, 5.6
  New SMARTER UC 5.40, 5.55, 5.64, 5.70, 5.71, 5.72 and some new requirements were added to section 5.1, 5.6, 5.8
  Definition and Abbreviations were added
  SMARTER UC 5.3 was moved from section 5.1 to 5.6
  SMARTER UC 5.48 was moved from section 5.1.2.1 to 5.1.2.6
Study Item Completion: 60%
Draft TR 22.7xx Completion: 60%
Controversial issues
  None
Notes: 1

## Slide 4: FS_SMARTER-NEO Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3
Number of Drafting session participants: >60
Notes: 1

## Slide 5: FS_SMARTER-NEO Completion Date
Target completion date in WID: 06/2016 SP#72
Is current completion date the same as above? yes
Will target completion date be met? yes
Expected date to send TR to SA plenary:
  For information: SA1#73 02/2016
  For approval: SA1#74 05/2016
Notes: 1

## Slide 6: FS_SMARTER-NEO Planning/Progress
Topics to focus on at next SA1 meeting:
  Clean up description and potential requirements of each family
  Complete considerations
  Complete consolidation of potential requirements
  Complete conclusion and recommendations
  Send TR to SA plenary for approval
Planning for subsequent meetings
  none
Notes: 1

## Slide 7: Work plan between meetings
Prepare contributions on
  Cleaning up description and potential requirements of each family
  Considerations
  Consolidation of potential requirements
  Conclusion and recommendations
Notes: 1

## Slide 8: FS_SMARTER-NEO Progress Estimate
Estimated percentage completion:
  SA1#74 (May 2016): <100%>
Notes: 1

## Slide 9: FS_SMARTER-NEO Agreed documents
List of agreed documents at this meeting:
S1-154320 | Giesecke & Devrient, Oberthur Technologies, Gemalto, Morpho Cards | pCR on Overview of Network Operation TR
S1-154578 | Alcatel-Lucent | FS_NEO Migration and interworking
S1-154307 | Deutsche Telekom, China Mobile, Huawei | FS_NEO System Flexibility
S1-154308 | Deutsche Telekom | FS_NEO Update of slicing requirements for multiple slices per UE
S1-154533 | NTT DOCOMO | Network slice supporting similar services
S1-154310 | ITRI | Fronthaul/Backhaul Network Sharing
S1-154534 | Huawei, China Mobile, Deutsche Telekom, KDDI | FS_NEO: 5.6 Access text from FS_SMARTER use cases
S1-154314 | ZTE Corporation, Qualcomm Incorporated | FS_SMARTER-NEO Self-backhauling Description
S1-154581 | ZTE Corporation, Qualcomm Incorporated | FS_SMARTER-NEO Self-backhauling Description
S1-154582 | Alcatel-Lucent, Intel | FS_NEO Mobility Support Description
S1-154313 | Cisco Systems, Inc. | Mobility support
S1-154536 | ZTE Corporation | FS_SMARTER-NEO Scalability Description and Requirements
S1-154583 | Huawei, Hisilicon, China Mobile | FS_NEO: 5.4 efficient content delivery text from FS_SMARTER use cases
S1-154538 | Giesecke & Devrient, Gemalto, Oberthur Technologies, Morpho Cards | pCR to FS_NEO: Device Theft Prevention
S1-154322 | InterDigital, Qualcomm | SMARTER_NEO: Protection of user identity and location information
Notes: 1