## Slide 1: V2XLTE Status Update LTE support for V2X services
Ki-Dong Lee
LG Electronics Inc.
V2XLTE Rapporteur
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Remember: present only slides 3, 6, 7
Normative Work
Notes: 1

## Slide 2: V2XLTE Status
Is this a new WI? <y/n> NO
  Guide: remove one of the following bullets as appropriate:
This WI has been approved at SP#69
  Approved WID is in tdoc SP-150573
  Guide: indicate the SA tdoc number for the most recent version of the approved WID
This WI has not been approved by SP
  The following slides assume approval at SP#xx
Notes: 1

## Slide 3: V2XLTE Progress
Progress made at this meeting
    Completion of scope/overview /definition sections
    Completion of requirement section (e.g. addition of new security requirement)
    TS preparation for submission (for approval)
  Guide: Provide a short technical description of what was agreed. No need to list tdoc numbers
Work/Study Item Completion: 90%
Draft <TS/TR> 22.185 Completion: 90%
Controversial issues
  n/a
S1-160573
Notes: 1

## Slide 4: V2XLTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: n/a
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: ~20
  Guide: remove bullet above if no Drafting sessions held
S1-160573
Notes: 1

## Slide 5: V2XLTE Completion Date
Target completion date in WID: <03/2016> SA#71
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? <y>
Will target completion date be met? <y>
  If not, change target completion date to:
    <mm/yyyy> SP#xx
  Guide: Remove “change target completion date” bullet above if current target can be met
Expected date to send <TR/TS> to SA plenary:
  For information: SA1#73 (02/2016)
  For approval: SA1#73 (02/2016)
  Guide: Remove bullets above if there is no new TR/TS
S1-160573
Notes: 1

## Slide 6: V2XLTE Planning/Progress
Topics to focus on at next SA1 meeting:
  Interactions between V2X and existing features
Planning for subsequent meetings
  SA1#74 (May 2016)
    Others: Planning for Rel-15 and V2X-related issues from FS_SMARTER (one UC already included and others put on hold based on working assumption from SA1#71bis ad hoc on 5G, Vancouver)
  SA1#nn+3 (date)
    <Short list of topics>
  <Until close of WI as defined in WID>
S1-160573
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  Focus items in previous slide
  <other topics/items to be covered>
  <e.g. introduction of new topics>
  <e.g. review of incoming LS>
  <e.g. planning next meeting>
  Tentative start date: <dd/mm/yyyy>
S1-160573
Notes: 1

## Slide 8: V2XLTE Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: <100%>
  Next meeting: <100%>
  In two meetings: <xx%>
  <Until expected Completion Date>
S1-160573
Notes: 1

## Slide 9: V2XLTE Agreed documents
List of agreed documents at this meeting:
S1-160573
S1-160400 | CATT, LG Electronics Inc | Proposed text for Scope section for V2X TS
S1-160402 | LG Electronics Inc., CATT, Fujitsu | Proposed list of definitions and acronyms for V2X TS
S1-160403 | Rapporteur (LG Electronics Inc.), CATT, Fujitsu | Proposed list of references for References section for V2X TS
S1-160549 | Huawei, CATT, Nokia Networks, Alcatel Lucent, LGE | Text Proposal for Overview for V2X TS
S1-160530 | Rapporteur (LG Electronics Inc.), Huawei | Proposed text to requirement section for V2X TS
S1-160501 | Qualcomm Incorporated | Privacy considerations for V2X communication
Notes: 1