## Slide 1: MCCoRe Status Update Mission Critical Servies Common Requirements
Andrew Thiessen
U.S. Dept. of Commerce
MCCoRe Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Notes: 1

## Slide 2: MCCoRe Status
Is this a new WI? N
This WI has been approved at SP#70
  Approved WID is in tdoc SP-150822
Notes: 1

## Slide 3: MCCoRe Progress
Progress made at this meeting
  Agreed and executed process for adjudication of requirements from MCPTT, MCVideo, and MCData
  Created/revised definitions
  Completed all MCPTT/MCData analysis for MCCoRe
  Completed 40% of MCVideo analysis for MCCoRe
    Remaining requirements to be adjudicated during email approval process
Work/Study Item Completion: 100%
Draft TS 22.280 Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: MCCoRe Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 9.5
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Number of Drafting session participants: 20
Notes: 1

## Slide 5: MCCoRe Completion Date
Target completion date in WID: 3/2016 SP#71
Is current completion date the same as above? n
  If not, current target completion date: 06/2016 SP#72
Expected date to send TS to SA plenary:
  For information: SA1#73 (02//2016)
  For approval: SA1#74 (05/2016)
Notes: 1

## Slide 6: MCCoRe Planning/Progress
Topics to focus on at next SA1 meeting:
  CR as necessary for uncompleted work at SA #74
Notes: 1

## Slide 7: Work plan between meetings
Email & email approval
  Continued review of the MCCoRe analysis spreadsheet for MCVideo to generate input to email approval
  Email approval process for remaining, untouched MCVideo requirements
Notes: 1

## Slide 8: MCCoRe Progress Estimate
Estimated percentage completion:
  now: 100%
  Next meeting: NA
Notes: 1

## Slide 9: MCCoRe Agreed documents
List of agreed documents at this meeting:
S1-161236 | UK Home Office | Proposed changes to Definitions in TS 22.280
S1-161407 | SyncTechno | Configuration of the source of the content delivered by MCX Service
S1-161372 | Harris Corporation | MCCoRe-Proposed revision of Broadcast Group Call requirements
S1-161085 | Harris Corporation | MCCoRe-Removing Floor Control in Emergency and Imminent Peril Requirements
S1-161373 | Ministry of Interior, France | Call rejection and queuing addition
S1-161418 | Ministry of Interior, France | MCCoRe data forwarding addition
S1-161415 | Huawei | Adding open interfaces related requirements 96v and 47d into MCCoRe TS 22.280
S1-161049 | UK Home Office | pCR-MCCoRe-MCPTT-Changes to Commencement mode
S1-161412 | UK Home Office | Admission control proposal
S1-161376 | UK Home Office | pCR-MCCoRe-MCVideo-MCData Changes to transmission control requirements
Notes: 1

## Slide 10: MCCoRe Agreed documents
List of agreed documents at this meeting, cont’d:
S1-161377 | UK Home Office | pCR-MCCoRe-MCPTT-MCVideo Changes to Override requirements
S1-161378 | UK Home Office | pCR-MCCoRe-MCPTT-MCVideo-MCData Changes to Communication Termination requirements
S1-161379 | Harris Corporation | MCCoRe-adding Private Communication max duration requirements from MCPTT
S1-161380 | Ministry of Interior, France | Notification of a change in quality of service
S1-161237 | Harris Corporation | MCCoRe-Adding MCPTT requirements agreed to be common
S1-161416 | UK Home Office | Completion of addition of new section on Inter Service Interworking
S1-161383 | UK Home Office | Proposed Scope for TS 22.280
S1-161384 | UK Home Office | pCR-MCCoRe-MCPTT Requirement R-6.8.7.1-004 Emergency Group Call
S1-161240 | UK Home Office | Recording and auditing requirement R-6.16.4-004
S1-161268 | Session Chair | MCImp drafting report
S1-161382 | Ministry of Interior, France | IOPS requirement to be moved to MCCoRe
S1-161269 | Rapporteur | TS 22.280 v1.1.0 based on agreements in the meeting
S1-161609 | Rapporteur | Cover page
Notes: 1