## Slide 1: SMARTER Status Update New Services and Markets Technology Enablers
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SP#67
  Approved SID is in TDoc SP-150142
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  Education specific text added to the descriptive parts of relevant existing Use Cases.
  Editorial clean-up added.
Notes: 1

## Slide 4: SMARTER Progress
Work/Study Item Completion:
  Phase 1, Step 3 in SID, complete TR 22.891 100%
  Phase 1, Step 5 in SID, completion of subsequent TRs 95%
  Note: WID and Skeleton TS approved for Normative Work
TR 22.891 Completion: 100%
Controversial issues
  None.
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 12
Number of slots requested for next meeting
  sum of plenary and drafting slots: 3, if required.
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID, Steps 1-5, all TRs complete: 03/2016 SA#71
Is current completion date the same as above? y
Will target completion date be met? n
Expected date to send TR 22.891 to SA plenary:
  For information: SA#69 (09/2015) Done.
  For approval: SA#70 (03/2016) Done.
Expected date to send new BB TRs to SA plenary:
  For information: SA#71 (03/2016) Done.
  For approval: SA#72 (06/2016)
Notes: 1

## Slide 6: SMARTER Planning/Progress
Planning for subsequent meetings
  SA1#75 (Aug 2016)
    Final cleanup of BB TRs
Notes: 1

## Slide 7: Work plan between meetings
Business as usual.
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  SA1#74 (Aug 2016): <100%>
Notes: 1