## Slide 1: SMARTER Status Report New Services and Markets Technology Enablers
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #75
San Francisco, USA, 22-26 August 2016
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? n
This WI has been approved at SA#72
  Approved WID is in TDoc SP-160486
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  Text proposals agreed
    Introduction, scope, definitions, overview
    High level requirements: Migration
    Capabilities: Mobility support; Multi access technologies; Resource efficiency; Efficient content delivery; Priority, QoS and policy control; Dynamic policy control;
    Performance requirements
    Security
    Charging
Work/Study Item Completion: 55%
TS 22.xxx Completion: 50%
Controversial issues
  None.
Notes: 1

## Slide 4: SMARTER Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 12
Number of slots requested for next meeting
  sum of plenary and drafting slots: 12 (tbd)
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID: 03/2017 SA#75
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TS 22.xxx to SA plenary:
  For information: SA#74 (12/2016)
  For approval: SA#75 (03/2017)
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at next SA1 meeting:
  TS sections based on TS Skeleton
  Normative requirements consolidation and clean-up
  TS submission for information
Planning for subsequent meetings
  SA1#77 (Feb 2017)
    TS completion
    TS submission for approval
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  [#1]network slicing
  The 3GPP system shall allow the operator to assign a device to a network slice based on subscription, device type, services requested by the device, and services provided by the network slice.
  Definitions for the terms “create”, “modify”, “delete”, “associate”, “assign”, “move”, and “compose”
  [#2]CriC KPIs
  Based on S1-162333
  [#3] Security
  Subject to operator’s policy, the 3GPP system shall support an alternative authentication mechanism (e.g. using identities, credentials, and authentication provided and managed by a 3rd party) to allow for different deployment scenarios.
  The 3GPP system shall support a secure mechanism to remotely provision a device that has not been pre-provisioned, with its 3GPP subscription credentials.
  Tentative start date: <03/10/2016>
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  now: 55%
  Next meeting: 90 %
  In two meetings: 100%
Notes: 1

## Slide 9: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-162342 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER - Introduction
S1-162305 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER - Scope
S1-162480 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER - Definitions
S1-162345 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – descriptive text
S1-162481 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER - Migration
S1-162471 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – Mobility support
S1-162313 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – Multi access technologies
S1-162347 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER – Resource Efficiency
S1-162349 | Huawei Technologies | Efficient content delivery
S1-162322 | Huawei Technologies, China Mobile, Applied Communication Science | Priority, QoS and Policy Control Requirements
S1-162323 | Huawei Technologies, China Mobile, Applied Communication Science | Priority, QoS and Policy Control Description
S1-162450 | U.S. Department of Commerce | Dynamic Control of Quality of Service, Priority, and Pre-emption
S1-162505 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER - Charging
S1-162520 | Huawei Technologies | self backhaul
S1-162485 | Huawei Technologies | Flexible Broadcast Service
Notes: 1

## Slide 10: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-162547 | Nokia, Alcatel-Lucent Shanghai Bell, Deutsche Telekom, Vodafone | Proposed definition and description of, and requirements for network slicing to TS 22.xxx
S1-162548 | Deutsche Telekom | Additional text on “network slicing”
S1-162549 | Huawei Technologies | network capability exposure
S1-162492 | Huawei Technologies | context aware network
S1-162550 | Intel Corporation | SMARTER Subscription aspects
S1-162517 | Nokia, Alcatel-Lucent Shanghai Bell, Vodafone | Proposed performance requirements for scenarios requiring high bit rates or high traffic densities
S1-162551 | Nokia, Alcatel-Lucent Shanghai Bell | SMARTER - Security
S1-162486 | Huawei Technologies | Efficient user plane
S1-162546 | Huawei, Hisilicon | Add Connectivity models and requirements (wearable) in SMARTER TS
Notes: 1