## Slide 1: FS_eV2X Status Update Study on Enhancement of 3GPP support for V2X services
SungDuck Chun
LG Electronics Inc.
V2XLTE Rapporteur
3GPP TSG-SA WG1 Meeting #76
Tenerife, Spain, 7-11 Nov 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_eV2X Status
Is this a new WI? <y/n> No
  Guide: remove one of the following bullets as appropriate:
This WI has been approved at SP#72
  SP-160504
  Guide: indicate the SA tdoc number for the most recent version of the approved WID
This WI has not been approved by SP
  The following slides assume approval at SP#xx
Notes: 1

## Slide 3: FS_eV2X Progress
Progress made at this meeting
  Discussion on:
    Text for overview section, consolidated requirements agreed
    Update of existing use case (KPIs)
    3 use cases were agreed:
      Cooperative Lane Change (CLC), Secure software update for Electronic Control Unit, UE synchronization for 3D video composition
      Guide: Provide a short technical description of what was agreed. No need to list tdoc numbers
Work/Study Item Completion: 95%
Draft <TR> 22.886 Completion: 95%
Controversial issues
Notes: 1

## Slide 4: FS_eV2X Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 8
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: approx 25
  Guide: remove bullet above if no Drafting sessions held
Notes: 1

## Slide 5: FS_eV2X Completion Date
Target completion date in WID: <12/2016> SA#74
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? <y>
Will target completion date be met? <y>
  If not, change target completion date to:
    <mm/yyyy> SP#xx
  Guide: Remove “change target completion date” bullet above if current target can be met
Expected date to send <TR/TS> to SA plenary:
  For approval: SA1#76 (11/2016)
  Guide: Remove bullets above if there is no new TR/TS
Notes: 1

## Slide 6: FS_eV2X Planning/Progress
Topics to focus on at next SA1 meeting:
  N/A
Planning for subsequent meetings
  SA1#76bis (JAN. 2017)
    Editorial Clean-up
      Informative annex to show mapping between PR/CPR
      Addition of new use cases into consolidation.
  SA1#nn+3 (date)
    <Short list of topics>
  <Until close of WI as defined in WID>
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  N/A
  Tentative start date: <tbd/mm/yyyy>
Notes: 1

## Slide 8: FS_eV2X Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: <95%>
  Next meeting: <100%>
  In two meetings: <100%>
  <Until expected Completion Date>
Notes: 1

## Slide 9: FS_eV2X Agreed documents
List of agreed documents at this meeting:
S1-163301 | Rapporteur (LG) | eV2X TR Update
S1-163302 | Rapporteur (LG) | Text proposal for overview section
S1-163398 | Rapporteur (LG) | Draft LS to ITS on the progress of eV2X
S1-163303 | Huawei Technologies | Increase the value of the data rate in Teleoperated Support (TeSo)
S1-163100 | NTT DOCOMO | Typo correction for KPI values in agreed eV2X use cases
S1-163399 | Qualcomm, Inc. | Completing V2X platooning communications requirements
S1-163305 | Qualcomm, Inc. | Completing V2X “Automotive: Sensor and State Map Sharing” use case requirements
S1-163441 | Rapporteur (LG) Huawei Technologies | FS_eV2X Consolidation of Requirements
S1-163310 | Rapporteur (LG) | Text proposal for use case grouping
S1-163313 | Huawei | New use case to support Cooperative Lane Change (CLC)
S1-163442 | Fujitsu | Proposal for secure software update for Electronic Control Unit
S1-163315 | NTT DOCOMO | Use case for eV2X on interoperability with other V2X schemes
S1-163311 | Intel Corporation, IAESI | UE synchronization for 3D video composition
Notes: 1