## Slide 1: FS_FRMCS Status Update Study on Future Railway Mobile Communication System
Jürgen Merkel
Nokia
FS_FRMCS Rapporteur
3GPP TSG-SA WG1 Meeting #76
Santa Cruz de Tenerife, Spain
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_FRMCS Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_FRMCS Progress
Progress made at this meeting
  Changes to
    Initialisation and shut-down (S1-163350)
    Location services (S1-163370)
    FRMCS-user communication handling (S1-163371)
    Assured voice communication (S1-163368)
    Role management and presence (S1-163369)
  New FRMCS use cases:
    Transmission of video images in real time (S1-163352)
    Mission-critical group communications in a train (S1-163372)
Notes: 1

## Slide 4: FS_FRMCS Progress
Work/Study Item Completion: 40%
Draft TR 22.989 Completion: 40%
Controversial issues
  N/A
Notes: 1

## Slide 5: FS_FRMCS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 4
Number of slots requested for next meeting
  sum of plenary and drafting slots: 8
Notes: 1

## Slide 6: FS_FRMCS Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#75 (03/2017)
  For approval: SA#75 (03/2017)
Have these dates been changed at this meeting? No
  If yes, previous target completion dates:
    For information: <12/2016> SP#74
Notes: 1

## Slide 7: FS_FRMCS Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at next SA1#76.bis and SA1#77 meeting:
  Introduction of new use cases (A significant number of u/c are expected from UIC FWG)
  Interworking (A significant number of u/c are expected from UIC ATWG)
  Gap analysis
  Requirement Consolidation
Notes: 1

## Slide 8: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  If inputs are available early enough discussion via email might be used to speed up process
  Gap Analysis on existing use cases
Notes: 1

## Slide 9: FS_FRMCS Progress Estimate
Estimated percentage completion:
  now: 40%
  Next meeting: 60%
  In two meetings: 95%
Notes: 1

## Slide 10: FS_FRMCS Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Notes: 1