## Slide 1: FS_MARCOM Status Update Maritime Communication Services over 3GPP system
Hyounhee Koo
SyncTechno Inc.
ePWS Rapporteur
3GPP TSG-SA WG1 Meeting #76
Tenerife, Spain, 7-11 November 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MARCOM Status
Is this a new WI? <no>
Notes: 1

## Slide 3: FS_MARCOM Progress
Progress made at this meeting
  Addition of TR scope agreed
  Introduction of the use case on maritime single window service
  Addition of the annex A as the informative text on 16 IMO maritime service portfolios
Work/Study Item Completion: 7%
Draft TR 22.819 Completion: 7%
Controversial issues
  None
Notes: 1

## Slide 4: FS_MARCOM Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 7
Notes: 1

## Slide 5: FS_MARCOM Completion Date
Current expected dates to send TR to SA plenary:
  For information: SA#75 (03/2017)
  For approval: SA#76 (06/2017)
Have these dates been changed at this meeting? <no>
Notes: 1

## Slide 6: FS_MARCOM Planning/Progress
Topics to focus on at next SA1 meeting:
  Introduction of new use cases
  Gap analysis
Planning for subsequent meetings
  SA1#78 (May 2017)
    Use cases
    Consolidation of requirements
    TR completion
    TR submission for the approval
Notes: 1

## Slide 7: FS_MARCOM Progress Estimate
Estimated percentage completion:
  now: 7%
  Next meeting: 75%
  In two meetings: 100%
Notes: 1

## Slide 8: FS_MARCOM Agreed documents
List of agreed documents at this meeting:
S1-163234 | SyncTechno Inc. | Proposed scope for FS_MARCOM TR 22.819
S1-163235 | SyncTechno Inc. | Annex A: IMO Maritime Service Portfolios
S1-163236 | SyncTechno Inc. | FS_MARCOM use case: maritime single window service
Notes: 1